## Slide 1: Implementing Goal-Driven Measurement Motivation
Notes: KEY POINTS
Content of module - motivation
SUGGESTED SCRIPT
This module will provide some information about why you should be interested in goal-driven measurement.

## Slide 2
There are many reasons measurement programs have failed!
We’re going to show you how to make one work.
Notes: KEY POINTS
This course will help you succeed. We are going to show you how to make a measurement program work
SUGGESTED SCRIPT
  Everyone here probably has been involved in or knows about a measurement program that was less than successful.
  Later in this module, we will present a number of reasons measurement programs fail.
This course will help you succeed. We are going to show you how to make a measurement program work.

## Slide 3: Module Objectives
Put measurement in the context of software project management and software process improvement.
Describe the role of measurements in process management.
Present an overview of the uses and benefits of measuring, as well as some obstacles and failures.
At the end of the module, the student will be able to cite the benefits of measuring as well as the obstacles and reasons for failure.
Notes: KEY POINTS
Measurement in context of project management and SW process improvement
Relationship of measurement and process management
SUGGESTED SCRIPT
The objectives of this module are to
    put measurement in the context of software project management and software process improvement
    describe the role of measurements in relationship to process management
    present an overview of the uses and benefits of measuring as well as some obstacles and failures

## Slide 4: Outline
Uses of measurement data
Context for a measurement program
Obstacles and reasons for failure
Cost of not measuring
Notes: SUGGESTED SCRIPT
- Major topics covered in this module.
- Go over briefly
    uses of measurement data
    the context for a measurement program
    obstacles and reasons for failure
    cost of not measuring

## Slide 5: Different Goals—Different Success Criteria
Results
Each
Organizational
Level,
…
has
different
Goals
…
with
different
success criteria.
•
Long
-
Term Viability
•
Future Capability
•
Future Capacity
•
Near Term
Performance
•
Operational
Effectiveness
•
Plan Execution
•
Satisfied
Customers
Organization
Mission
System /
Product Line
Results
Product
Results
Organizational Level
Each organizational level
…has different goals
…with different success criteria.
•
Long
Term Viability
•
Future Capability
•
Future Capacity
•
Near Term
Performance
•
Operational
Effectiveness
•
Plan Execution
•
Satisfied
Customers
Business Unit Level
Program & Project Levels
Notes: Key Points
- Each organization level has different goals and different success criteria
Suggested Script
- Each level of the organization has its own goals and success criteria.
- The Program and project level primarily is interested in (their goal) producing an end product that is on time, within the budget, of acceptable quality. Hence their success criteria is executing the plan and having a satisfied customer.
- The business Unit Level has a broader perspective and is interested in System and/or Product Line Results.
- While at the Organizational level the goal is satisfying the organization’s mission.
- Since the goals are different at each level, the success criteria are also different. Instr. Note: go over the success criteria for one level

## Slide 6: Different Roles—Different Measures
Each
Organizational
Level,
…
has
different
Goals
…
with
different
success criteria.
Each organizational level
…has different roles
…with different performance measures
Strategy
Policy
Mission Decisions
Manage Operations
Improve Operations
Business Results
Strategic Plan
Industry Benchmark
Process Productivity & Improvement
Resource Allocation & Availability
Resources & Cost
Schedule & Progress
Trade-offs & Risks
Product Quality
Customer Satisfaction
Organizational Level
Business Unit Level
Program & Project Levels
Measured by
Measured by
Management
Tactical
Execution
Measured by
Notes: Key Points
- Each organizational level has their specific role with different performance measurements
Suggest Script
- Since the goals and success criteria are different for the different organizational level, the things that can be measured will also be different.
- Each level has a specific role in the organization as shown on the slide (Instructor note: go over the different roles)
- Also the things that can be measured is also dependent upon the organizational level.
- The things that can be measured is directly dependent upon the roles.
- At the program and project level, you can measure (see list on slide) to support the execution of the plan.

## Slide 7: Project Results—Primary Source of Organizational Metrics
Organizational Level
Business Unit Level
Program & Project Levels
Business Results
Strategic Plan
Industry Benchmark
Process Productivity & Improvement
Resource Allocation & Availability
Resources & Cost
Schedule & Progress
Trade-offs & Risks
Product Quality
Customer Satisfaction
TO KNOW: Cost Variance
TO KNOW: Current Work Capacity
TO SUPPORT: Planning Future Work
Notes: Key Points
- At each organizational level there are specific things the can be measured that support the things that each level wants to know.
Suggest Script
- Shown on this slide are the things that can be measured at each level and an indication of WHY.
- For example at the project level, you want to measure resource and cost data in order to know and understand cost variance.
- Go over the same info. for the other levels.

## Slide 8: Measurements Are Used for Many Purposes
Aggregate Data
• corporate/industry comparisons
• business decisions
Manage Projects
• plan
• track
Describe Products
• qualify
• classify
Improve Processes
• understand
• control
Measurement Process
• communicate clearly
• use process consistently
Notes: KEY POINTS
  Measurements are used for many purposes
  Baseline process supports all of these uses
  There is an order in which you should do things:
    the baseline measurement process must be accomplished before you can manage projects, describe products, or improve processes, as well compare yourself to other corporations.
SUGGESTED SCRIPT
  This slide not only shows the relationship of the many uses and purposes of measurement data but also shows the order in which things should be done.
  Organizations usually want to start off at the top, trying to compare themselves to other organizations without standardizing their baseline measurement processes. (Mission impossible.)
  Baseline measurement processes should be done FIRST before trying to do the others. If there is no consistent, repeatable way of counting staff-hours, for example, it is impossible to manage projects correctly or really understand what is going on in the process in order to improve it.
Example: One organization we worked with had three different ways to count the lines of code to obtain the size of the product and used these numbers interchangeably. It takes very little imagination to see the problems this organization had in planning and tracking.
  To show the importance of having a baseline measurement process, let me use the following example. If I said that I developed 10 KSLOC and used 300 staff-hours, do you really know what I meant? You don’t know what is included or excluded in these counts.
  Once an organization has the baseline measurement process under control, then the numbers can be used to manage projects, describe products, and so forth.

## Slide 9: Measurement Purposes
    Characterize (baseline performance)
    Evaluate (actual with regard to plan)
    Predict (estimation and prediction)
    Improve (process improvement)
Notes: KEY POINTS
The purpose of measurement is to characterize, evaluate, predict, and/or improve something.
SUGGESTED SCRIPT
Briefly mention these four general purposes of measurement.
TRANSITION
Next couple of slides will provide some more information on these purposes.

## Slide 10: Why Measure?—1
Characterize
  to understand the current process, product, and environment
  to provide baselines for future assessments
Evaluate
  to determine status so that projects and processes can be controlled
  to assess the achievement
Notes: KEY POINTS
- Reasons for why we measure => characterize and evaluate
SUGGESTED SCRIPT
  We characterize to gain an understanding of processes, products, resources, and environments, and to establish baselines for comparisons with future assessments.
  We evaluate to determine status with respect to plans. Measures are the sensors that let us know when our projects and processes are drifting off track, so that we can bring them back under control. We also evaluate to assess achievement of quality goals and to assess the impacts of technology and process improvements on products and processes.

## Slide 11: Why Measure?—2
Predict
  to understand the relationships between and among processes and products
  to establish achievable goals for quality, costs, and schedules
Improve
  to identify root causes and opportunities for improvement
  to track performance changes and compare to baselines
  to communicate reasons for improving
Notes: KEY POINTS
- Reasons for measuring => predict and improve
SUGGESTED SCRIPT
  We predict so that we can plan. Measuring for prediction involves gaining understandings of relationships among processes and products and building models of these relationships, so that the values we observe for some attributes can be used to predict others. We do this because we want to establish achievable goals for cost, schedule, and quality—so that appropriate resources can be applied. Predictive measures are also the basis for extrapolating trends, so estimates for cost, time, and quality can be updated based on current evidence. Projections and estimates based on historical data also help us analyze risks and make design/cost tradeoffs.
  We measure to improve when we gather quantitative information to help us identify roadblocks, root causes, inefficiencies, and other opportunities for improving product quality and process performance. Measures also help us plan and track improvement efforts. Measures of current performance give us baselines to compare against, so that we can judge whether or not our improvement actions are working as intended and what the side effects may be. Good measures also help us communicate goals and convey reasons for improving. This helps engage and focus the support of those who work within our processes to make them successful.

## Slide 12: Measurement & Process Improvement
Software measurement programs are best initiated as part of a process improvement program that
  clarifies measurement’s purpose and role
  clarifies which measures to collect
  provides a mechanism for acting on findings
  involves the technical staff at all levels
Process improvement must have a measurement component that
  focuses on program objectives
  evaluates process effectiveness
  determines program benefits
Notes: KEY POINTS
  Measurement programs should be part of any improvement program.
  Process improvement programs must have a measurement component. (Process improvement is the WHY of having a measurement program.)
SUGGESTED SCRIPT
  Software measurement is very difficult to initiate and sustain by itself. It works best in conjunction with or if it part of something else such as a process improvement program. Process improvement is the WHY of having a measurement program. The reasons are shown on the slide.
  On the other hand, Process Improvement must have a measurement component that: Mention 3 bullets on the slide. (determines program benefit)
  A number of organizations have and will in the future implement some kind of process improvement activity without knowing
    what the problem is/was
    after the intervention, be able to tell what the impact was either good or bad

## Slide 13: Measurement in Project Management
Requirements
Resources
Constraints
Plan
Execute
Control
Produce a product that is:
  on time
  within budget
  of acceptable quality
  does what it is supposed to do
  customers like
Project manager’s responsibilities
Product
Notes: KEY POINTS
Our view of project management
  takes requirements, resources, and constraints to plan, execute, and control a development process to produce a product
  uses indicators to provide visibility, insight, and obtain indications of what is going on in the development process
SUGGESTED SCRIPT
Shown on this slide is our view of project management.
  Requirements, resources, and constraints are used to develop a plan. This plan is then executed to produce a product. During the execution of the plan we use measurements to produce indicators to provide visibility and insight into the development process and to control the execution of the plan.
  Hence the key project manager’s responsibilities are as shown on the slide:
  Produce a product that is:
    on time
    within budget
    of acceptable quality
    does what is supposed to do
    and the customers like it

## Slide 14: Uses of Measurement by the Project Manager
Project managers use measurements to
  develop realistic estimates and plans
  objectively know project status
  anticipate problems or identify risks
  communicate objectively with project personnel, other managers, and customers
“Measurement moves an organization from one that manages by feeling to one that manages by fact” – C. Dekkers
Notes: <number>
© 2005 by Carnegie Mellon University
<header>
<date/time>
KEY POINTS
  Uses of measurement by the project manager
SUGGESTED SCRIPT
This slide shows a number of ways that measurements are used by the project manager.
Project managers will use measurements to
  develop realistic estimates and plans
  objectively know project status
  anticipate problems or identify risks
  communicate objectively with project personnel, other managers, and customers
Carol Dekkers captures in one sentence why use measurement. Go over quote:
“Measurement moves an organization from one that manages by feeling to one that manages by fact.”

## Slide 15: Benefits
Measurement does not by itself improve the process; however, the visibility it gives provides insight into planning, controlling, managing, and improving. For example:
• historical data help us predict and plan
• actual versus plan data helps us communicate progress and support decision making
• analyzing trends helps us focus on problem areas
• monitoring process improvement activities helps us identify what works and what does not
Notes: KEY POINTS
  Benefits of measurement
SUGGESTED SCRIPT
Installing measures into a process does not by itself improve the process. You have to do something with these measures. These measures and indicators provide the visibility into the process for planning, controlling, managing, and improving. Some examples of how measurement helps are shown on the slide.
Historical data help us predict and plan
  actual versus plan data help us communicate progress and support decision making
  analyzing trends helps us focus on problem areas
  monitoring process improvement activities helps us identify what works and what does not
[INSTRUCTORS: go over bullet items]

## Slide 16: Benefit of Measurement
Fault
Origin
Fault
Detection
Cost per
Fault
Require-
ments
Design
Coding
Functional
Test
System
Test
Field
Use
10%
40%
50%
50%
3%
5%
7%
25%
10%
~1.KDM
~1.KDM
~1.KDM
~6.KDM
~12.KDM
~20.KDM
Data provided by Dr. Paulish of Siemens from “Engineering an Effective Software Measurement Program”
KDM=kilo-deutsch marks
Notes: KEY POINTS
  Benefits of measurement –very useful indicator for process improvement.
SUGGESTED SCRIPT
  Real data plotted at the end of the project.
  Data provided by Dan Paulish from Siemens when he was a visiting scientist at the SEI. Project was done in Germany, hence cost is in German marks.
  Go over the three curves: where faults were inserted, where faults were detected, and cost to fix one fault in that life cycle.
  Easy to see that there will be a considerable cost savings the earlier a fault is detected and fixed.
  There is some data around that shows that the cost to correct a fault increases as a factor of 10 in each phase of the development life cycle.
  It is easy to see the advantages of doing things to keep from inserting errors in the first place and catching the errors earlier to take advantage of the decreased cost to correct the error early on.
  Even the most challenged manager can look at this and see => maybe I can do something early to keep from inserting errors as well as maybe obtaining some tools, better error detection processes etc. to detect the errors earlier so I can take advantages of the reduced cost of correcting errors in the earlier phases.
Ask for suggestions of what could be done to keep the errors from happening in the first place and detecting them earlier.

## Slide 17: Use of Historic Data
50
100
150
1
2
3
4
5
6
7
8
9
10
Weeks
125
75
25
Trouble
Reports
Now
Planned
Actual
Notes: KEY POINTS
Use of historic data
SUGGESTED SCRIPT
If you are using the same processes, tools, same problem domain, etc. and you have/retained historic data, it is possible to draw the grey area around the planned values. Everything is OK, as long as the actual number of trouble reports stay in this band. If the actual number of trouble reports goes outside this band, something has changed and needs to be investigated.

## Slide 18: If measurement has lots of benefits, why isn’t everybody doing it?
Notes: KEY POINTS
  Why isn’t everybody doing it?
SUGGESTED SCRIPT
  [Lead in to next couple of slides.]
  If measurements has lots of benefits, why isn’t everybody doing it?

## Slide 19: Failure of SW Measurement Programs
Two thirds of software measurement programs fail within the first 12-18 months.
Failure is primarily due to organizational reasons, not technical reasons.
Programs fail because they
  aren’t tied to business goals
  are irrelevant or not understood by key players
  are perceived to be unfair and therefore resisted
  motivate the wrong behavior
  are expensive and cumbersome
  Or because
  no action is taken based on the numbers
  they don’t receive sustained management sponsorship
Extracted from Howard Rubin Associates, Inc. presentation at ASM 92
Notes: KEY POINTS
Reasons for failure of software measurement programs
SUGGESTED SCRIPT
Point out that success is defined as
  the measurement program is still in existence after 18 months
  decisions are made using the data
Pick a couple of the reasons for failure to discuss.
  Not tied to business goals.
Organization did not specify “WHY” they are measuring, hence no good reason for measuring
  Perceived to be unfair
Best way to kill a measurement program is for people to think it will be used to evaluate people.
  Motivated wrong behavior
Example: Too many transactions overwhelmed the software of the stock exchange. Programmers worked all weekend to fix the software. At the end of the year bonuses were awarded to the programmers that were in all weekend fixing their lousy software. The programmers who did a superb job and wrote quality code received no bonuses. The messages that was sent was “bad code is rewarded, quality code is penalized.”

## Slide 20: What are some problems you have had using measurements?
Notes: KEY POINTS
Questions to students: What are some problems you have had with using measurements?
SUGGESTED SCRIPT
  Ask students to come up with some examples and write their answers on a flip chart.
  Look for examples like:
    collecting metrics that are irrelevant
    people don’t know how to use the data
    people don’t know what to collect
    not getting people involved
    getting valid data
    redundant measures that are not quite the same
    implementation / collection tools
    lack of management involvement
    target of measurement not well defined
    fear of evaluation
    tendency to collect too much data
    usefulness of measures not accepted
    lack of implementation
    no consensus on application of measures
    measures not validated or calibrated

## Slide 21: What are some problems getting measurement into practice?
Target of
measurement
not well-defined
Lack of
implementation
Measures not
validated or
calibrated
Wrong/difficult representations
Fear of evaluation
Tendency to collect
too much data
Research programs
not a good model
for practitioners
I don’t believe the data
No consensus on
application of
measures
Lack of
management
involvement
Notes: <number>
© 2005 by Carnegie Mellon University
<header>
<date/time>
KEY POINTS
Possible reasons
SUGGESTED SCRIPT
Examples of what other classes have mentioned
  Probably very similar to the ones that the students came up with in class

## Slide 22: Problems Using Measurements
Invalid data
  People make up the data.
  Data comes from different sources and is not calibrated.
Wrong indicator
  “We already have defect data…”
  “I have to calculate it from two different charts.”
Unclear goal
  Is more better or worse?
Notes: KEY POINTS
  Problems using measurements
SUGGESTED SCRIPT
Some examples of problems using measurement data
    Invalid data
      - people make up the data
      - data comes from different sources, not calibrated
    Wrong indicator
      - “We already have defect data…”
      - “I have to calculate it from two different charts.”
    Unclear goal
      - Is more better or worse?

## Slide 23: What Are the Costs of Not Measuring?
Inability to
  estimate and plan realistically
  determine progress
  assess quality
  recognize improvement opportunities
  recognize improvements
  justify staffing levels
Poor project performance.
Loss of competitive position.
Notes: KEY POINTS
  Costs of not measuring
SUGGESTED SCRIPT
Go over the bullet items on the slide.
Inability to:
    estimate/plan realistically
    determine progress
    assess quality
    recognize improvement opportunities
    recognize improvements
    justify staffing levels
    justify plans and schedule
All of these lead to poor project performance (late, over budget, error prone) and loss of competitive positions.

## Slide 24
Rule one for solving any problem…How do you “know” you have a problem?
Rule two for solving any problem…How do you “know” when it is gone?
Jim Barr, 1996
(in an Internet posting to comp software-eng)