## Slide 1: Implementing Goal-Driven Measurement Overview
Notes: KEY POINTS
Module provides an overview of goal-driven SW measurement
SUGGESTED SCRIPT
This module will present an overview of goal-driven software measurement.

## Slide 2: Module Objective
Provide an overview of the goal-driven measurement methodology and workshop.
At the end of the module, the student will have a mental roadmap of the material to be covered in this course.
Notes: SUGGESTED SCRIPT
The objective of this module is to provide an overview of the methodology and workshop by presenting a number of slides of each step we will use in the workshop.

## Slide 3: Outline
Measuring goal achievement
Goal-driven measurement workshop steps include:
  goals
  clarifying questions
  subgoals by perspective
  operationalizing goals
  success criteria
  success indicators
  strategies and activities
  analysis and progress indicators
  measures or data elements
  infrastructure assessment
Notes: KEY POINTS
Indicators
SUGGESTED SCRIPT
In this module we will provide an overview of the GQ(I)M methodology. We will start out by presenting a classification scheme for indicators based on their use. This will be followed by an overview of the GQ(I)M methodology and a brief description of the steps in this workshop that implements the methodology. The steps are shown on the slide.
Let’s start and talk a little bit about indicators.

## Slide 4: Measuring Goal Achievement
Success criteria
1
2
3
4
1
2
3
4
%
Reporting Periods
Success indicators
Strategy to accomplish goal
Task 1
Task 2
Task 3
Task n
•
•
Tasks to accomplish goal
•
•
•
•
Progress indicators
Analysis indicators
80
20
40
60
100
Tasks
Test Cases
Complete
Functions
For project manager
Reporting Periods
Planned
Actual
Reporting Periods
Planned
Actual
Roll-up for
higher management
Goal
Impact
Notes: © 2005 by Carnegie Mellon University
<header>
<date/time>
KEY POINTS
  The impact of the strategy and tasks determines the success, as measured by the success indicators.
  Accomplishing all of tasks does not mean we are successful (achieved the goal).
SUGGESTED SCRIPT
  We have seen a number of organizations that have used “progress indicators” as “success indicators.”
  For example, say the organization’s goal is “technology transition.” I would expect that one of my tasks would be to publish documents. Just because I have published a number of documents does not mean that I have met my goal. I need to measure the Impact of these documents to determine if I am successful in meeting my goal.
  Just because you have executed a number of tasks does not mean that you have achieved the goal.

## Slide 5: Goal-Driven Measurement
When using goal-driven measurement, the primary question is not:
“What metrics should I use?”
rather, it is:
“What do I want to know or learn?”
Goal-driven measurement is not based on a predefined set of metrics.
Notes: KEY POINTS
Primary question is NOT “what metrics should I use?”
SUGGESTED SCRIPT
  We discussed this slide in the last module
  Just a reminder that the question you should be asking is “What do I want to know or learn?”
  Once you know what you want to know or learn, then I can develop a number of indicators and displays to address what you want to know.
  War story: We at the SEI receive lots of calls requesting a list of the metrics that they should be using (question 1 on slide). Some callers get rather upset when we tell them that we can not do that. If they tell us just what they want to know, then we can usually help them.

## Slide 6: Goal-Driven Measurement
Goal(s)
Questions
Indicators
Measures
Goal(s)
Question 1 Question 2 … Question n
Size Effort … Defects Milestone Dates
Notes: KEY POINTS
Goal-Question-Indicators-Measures methodology
SUGGESTED SCRIPT
Variation for GQM described by Victor Basili & Dieter Rombach
Goals lead to questions (things I want to know about the goals)
  => to Indicators (graphical displays of measurement data)
  => to measures (data elements) required to construct the indicators
    Using this methodology, you understand WHY you are collecting the specific data elements.
      Specific data element => required to build a specific indicator => that answers a specific question => that pertains the a specific goal
    You are NOT collecting the data elements/measures just because they are easy or because you can. There is a reason why!

## Slide 7
Indicator Template
Goal ID:
Objective
Question
Inputs
Algorithm
Assumptions
Components of
good goal statements
Step : Goals
Clear articulation of the criteria you will use to decide if the goal has been met.
Step : Success Criteria
Step :
Clarify Questions
to refine the goal
Step :
Operationalize Goals
Operationalize goal statement
Step :
Decomposing Goals
Subgoals by perspective
Step : Identify the actions needed to implement your measures
Planning
Tasks
Data Elements
Task 1
Task 2
Task 3
Task n
1
2 3 4 5
50
Y
Y
Y
N
N
Y
Y
Y
Y
Step : Identify the data elements
Data
Elements
Size
Defects
Avail
Source
+
0
-
0
+
- -
QA
CM
?
Etc.
•
•
Verification and action plans
Step :
Strategies & Activities
Step : Success Indicators
Postulate Success Indicators
Step : Prepare a plan
Indicator Template
1
2
3
5
6
4
7
8
9
10
Workshop Steps
Notes: KEY POINTS
Steps in the workshop
SUGGESTED SCRIPT
This slides shows the ten steps we will use in the workshop. We will start with the a module explaining the components of the indicator template that we will be used to document the information of each indicator.
    Step 1: We will present the components of a good goal statement and provide some examples.
    Step 2: Since the goal statement may be very high level, in this step we will postulate a number of clarifying questions so we can more precisely state the goal.
    Step 3: We decompose the goal into perspectives. For each perspective, what can they do to support the business goal?
    Step 4: We operationalize the goal statement.
    Step 5: Addresses success criteria and works on clear articulation of the criteria you will use to decide if the goal has been met.
    Step 6: Postulate success indicators that address the success criteria from step 5.
    Step 7: Here we will work on the strategies, activities, and indicators that we will use to track the progress of the execution of the defined activities
    Step 8: Here we will construct an array of the data elements (measures) we need to construct each indicator, and determine the availability of each data element as well as where it may be available.
    Step 9: This step has a number of planning tasks defined that are required to implement the measures. For each planning task and data element, we make an assessment if that task has been satisfied.
    Step 10: Addresses verification of the data in arrays that were constructed earlier and works on action plans.

## Slide 8: Case Study
President's Goal
Improve quality of the delivered products
Customers are “unhappy”
  Large number of customer complaints
  key enhancements not delivered
  “buggy” software (lots of defects)
Scenario
Primary business has been maintenance
Want to move towards development of new
products to increase revenue opportunities
Commonwealth Software, Inc.
Maintenance team
  may be behind schedule
  concerned contract is underestimated
New development team
overwhelmed by defects
work on enhancements deferred

## Slide 9: Case Study: Organizational Chart
Team A
Team B
Team C
Team D
Notes: KEY POINTS
Location of teams in the organizational chart
SUGGESTED SCRIPT
  Point out the teams’ locations in the organizational chart.

## Slide 10: Clarifying Business Goals
Show a measurable improvement in the quality of completed products within one year.
Improve the quality of delivered products.
What is the definition of quality?
What quality aspects needs improvement?
Etc.
Business Goals
Very general statements
Restate Goals
Restate goals based on answers to clarifying questions
Ask Clarifying Questions
Examples

## Slide 11: Further Subdividing the Goal
Now that we have a business goal, what do we do with it?
From each perspective, what can be done to support the business goal?
Subgoal
Perspectives
#1
Subgoal
Perspectives
#n
Subgoal
Perspectives
#2
Subgoals
Subgoals
Subgoals
Subgoals
Subgoals
Subgoals
Perspectives
#1
Perspectives
#n
Perspectives
#2
Subgoals
Subgoal
Subgoals
Subgoal
Subgoals
Subgoal
Subgoals
Subgoal
Subgoals
Subgoals
Subgoals
Subgoal
Subgoals
Subgoal
Business
Goal
Why?
How?
Notes: KEY POINTS
Subgoals by perspective that supports the business goal
SUGGESTED SCRIPT
Now that we have a business goal, what do we do with it?
  The goal is the end state
    Multiple perspectives are effected by business goals.
    For each perspective, Let's look at what can they do to support the business goal?
  To assist us in the decomposition
    going down the tree will answer the HOW question
    going back up will answer the WHY question

## Slide 12: Operationalize Goals
Ref.: Solingen & Berghou
What will be analyzed.
Why the object will be analyzed.
The property/attribute of the object that will be analyzed.
Object of study
(item of interest)
Purpose
Quality focus
Viewpoint
Context
In which environment.
Dimension
Definition
Who uses the data collected.
Who is interested in the results.
Components of an Operationalized Goal
Notes: KEY POINTS
Components of an operationalized goal
SUGGESTED SCRIPT
In step 4 we operationalize the goals.
An operationalized goal has the following components.
    Object of study (item of interest): What will be analyzed
    Purpose: Specifies why will the object of interest be analyzed
    Quality focus: What property/attribute of the object will be analyzed
    Viewpoint: The perspective => who will use the data
    Context: A description of the environment

## Slide 13: Success Criteria and Indicators
Goal
Clarifying questions
Restated goal
subgoals by perspective
Perspective
1
Perspective
n
Operationalize goal statement
Success criteria
Operationalize goal statement
Success criteria
80
20
40
60
100
80
20
100
40
60
Success indicators
How do you define success?
How do you know if the goal has been achieved?
What are the measurable attributes of success?
Notes: KEY POINTS
The big question: Why are we DOING this?

## Slide 14: Success Indicators (from case study)
Related to Defects
Related to Requirements
Related to Schedule
0
5
10
15
20
25
30
35
40
45
50
Proj
.
A
Proj
.
B
Proj
.
C
Proj
D
Proj
.
E
Completed Projects
% Slip
Schedule Slip
0
5
10
15
20
25
30
35
40
45
50
0
5
10
15
20
25
30
35
40
45
50
Proj
.
A
Proj
.
B
Proj
.
C
Proj
D
Proj
.
E
Completed Projects
% Slip
Schedule Slip
Notes: KEY POINTS
The success indicators we derived for the case study
SUGGESTED SCRIPT
Shown here are the success indicators that we arrived for the case study.
  The top two indicators are defect related.
  The one on the left shows the total defects in relation to the threshold for a single project.
  The one on the right shows what can be used for multiple projects on the same chart.
  The one on the bottom illustrates the % total requirements that have been implemented.
  The one on the right shows, for multiple projects, the % of schedule slip.

## Slide 15: Success Criteria at Multiple Levels
Director of Marketing
Director of Software
Project Manager - Maintenance
Project Manager - Development
1
2
3
4
1
2
3
4
%
Reporting Periods
Success Indicators
Subgoal
Subgoal
Subgoal
Subgoal
Reporting Periods
Planned
Actual
Reporting Periods
Planned
Actual
Business Goal
Success criteria
Success criteria
Success criteria
Success criteria
Success criteria
Success Indicators
Success Indicators
Success Indicators
Success Indicators
Notes: KEY POINTS
Success criteria and success indicators can be defined for each perspective supporting the organizations business goals.
SUGGESTED SCRIPT
  This slide shows that success criteria and success indicators are defined at each level => business goals => subgoals for each perspective
  “Success” depends on who you are and what you are looking at.

## Slide 16: Strategies, Activities, Indicators
Goal
Clarifying questions
Restated goal
subgoals by perspective
Determine strategy & activities
Prioritize strategy
Assess impact of strategy
Perspective
1
Perspective
n
Operationalize goal statement
Success criteria
Operationalize goal statement
Success criteria
Reporting Periods
Planned
Actual
Reporting Periods
Planned
Actual
80
20
40
60
100
80
20
100
40
60
Success indicators
Analysis indicators
Progress indicators
Activity Performed & Adopted
Strategies & Activities
Activity is working
Notes: KEY POINTS
The big question: Why are we DOING this?

## Slide 17: Analysis & Progress Indicators (from case study)
Inspections
# of TBDs
Number of TBDs
Obtain the tool
Train to use tool
Institutionalize
Reporting Periods
# of Docs
Number of Docs Reviewed
Difficult
Moderate
Easy
Readability
High
Medium
Low
Defect Density
Analysis Indicators
Progress Indicators
Notes: KEY POINTS
Examples of analysis & progress indicators
SUGGESTED SCRIPT
Some example analysis indicators we derived/postulated in our case study are shown on top.
    The output for the activity that determined the number of TBDs in a document is shown on the left.
    The output using the tool to evaluate the quality of a document is shown on the right. The readability of the document is determined to be difficult and the defect density is medium.
    Some simple progress indicators are shown on the bottom
      The one on the left lists the status of the tasks. Green means the task/activity has been completed, yellow means the activity is in progress, red means the activity has not started.
      The display on the lower right shows the progress of use of the tool in reviewing documents.

## Slide 18: Results Overview
Goal: Improvement in the quality of delivered products.
Success criteria
Success indicators
Strategy: Improve documentation of requirements
Tasks to accomplish goal
Progress indicators
Analysis
indicators
Ensure completeness, clarity, correctness, and so forth of document
Buy analysis tool.
Train staff.
Use tool.
•
Obtain the tool
•
Train to use tool
•
•
•
Train
•
Institutionalize
Weeks
After Delivery
Difficult
Moderate
Easy
Difficult
Moderate
Easy
0
5
10
15
20
25
30
35
40
45
50
0
5
10
15
20
25
30
35
40
45
50
Proj.
A
Proj.
B
Proj. C
Proj D
Proj.
E
Completed Projects
% Slip
Notes: © 2005 by Carnegie Mellon University
<header>
<date/time>
KEY POINTS
Results overview
SUGGESTED SCRIPT
Drawing all the indicators on the measuring goal achievement methodology slide to see how everything fits together.

## Slide 19: Infrastructure Assessment
Reporting
Periods
Total
SLOC
Planned
Actual
Weeks
Number
Module
Trouble Reports
Analysis
Success
Progress
Size
Effort
Defects
Data Elements
Required
Cross Reference Matrix
a
b
c
d
e
X
X
X
X
X
X
X
X
X
X
Indicators
X
Success
Analysis
Progress
Availability
+
0
-
Source
QA
CM
QA
Definition
Checklist

## Slide 20: Example: Precise Definitions Attribute 2 of Staff-Hour Checklist



Totals
Totals
Report
include
exclude
totals
Hour Information
Regular time

Salaried
Hourly
Overtime
Salaried
Compensated (paid)
Uncompensated (unpaid)
Hourly
Compensated (paid)

Uncompensated (unpaid)





Software Effort & Schedule Measurement: A Framework for Counting Staff-hours and Reporting Schedule Information
Ref:
Notes: Now you know exactly what was counted (included and excluded) in the 10,000 staff hours.

## Slide 21: Indicator Documentation
INDICATOR TEMPLATE
Objective
Questions
Visual Display
Interpretation
Evolution
Assumptions
X-reference
Probing Questions
Input(s)
Data Elements
Responsibility
for Reporting
Form(s)
Algorithm
80
20
40
60
100
Measurement Goal #
_____:
Documents the why, what, who, when, where, and how.
Perspective
Notes: KEY POINTS
Document the why, what, when, where, and how of each indicator.
SUGGESTED SCRIPT
  One of the key output of the workshop. If you don’t retain anything else from this workshop, retain the concept of an indicator template.
  The indicator template documents the why, what, when, where, and how of each indicator.
  One of the first modules after this overview is a detailed description of this indicator specification template.

## Slide 22: Infrastructure Assessment
Analysis process
Define the data
Define the collection process
Define storage and access
An action item checklist
Planning task matrix
Prioritize the work
Etc.
What we have so far
What we still need
Data
Elements
Size
Defects
Avail
Source
+
0
-
QA
CM
Etc.
Notes: KEY POINTS
Step 9 deals with infrastructure assessment
SUGGESTED SCRIPT
Step 9 deals with infrastructure assessment.
  In previous steps we determined the data elements required to construct the indicators and made a determination as to availability and source.
  We still need information on other items as shown on the slide.
  [Go over some of items in the box.]
    How/where should this data be stored?
    How will it be accessed?
    Who will analyze and report the data?
    Who will use the data?
    What tools are available?
    etc.

## Slide 23: Prioritization of Work
In between
Put off until later
Can start immediately
1
2
3
4
5
6
7
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Not
Doc’d
Not
Doc’d
Not
Doc’d
Not
Doc’d
Not
Doc’d
Not
Doc’d
60%
70%
50%
90%
50%
20%
80%
50%
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
Y
N
N
N
Y?
N
N
N
Y
N
Y
Y
N
N
N
N
N
Y
Y
50%
50%
Y
Data element
Typical Planning tasks
Data elements defined
Data collection procedure defined
How data are to be stored and
accessed defined
Data collection forms defined
Responsibility for collecting and
Process guide for collecting the
data prepared.
How the data will be analyzed defined
How the data to be reported defined
Responsibility for analyzing and
Supporting tools identified and made
available
Process guide for analyzing and
reporting the data prepared
reporting the data assigned
entering the data assigned
Notes: KEY POINTS
Using the planning task matrix to prioritization of work.
SUGGESTED SCRIPT
Once the planning task matrix is completed it can be used to prioritize work.
    Note all the “yes” entries for data element 1 & 2. We can collect the data for these elements and start constructing the indicators associated with these data elements immediately.
    Likewise, note all the “no” entries for data elements 3, 6, & 7. We will put these off until later.
    Data element is somewhere between the yes(s) and no(s).
    To prioritize our work, we can start on 1 & 2 immediately; push off 3, 6, & 7 until later; start on 4 & 5 after 1 & 2.
One question that is probably running through your mind is “What if data Element 7 is required to construct our most important indicator?” There is no easy answer here. You can go back and postulate a new indicator or just bite the bullet and expend the resources to turn all the “no’s” to “yes’s.”

## Slide 24: Step 10 : Develop Plans
Step 10
Analysis &
Diagnosis
Verification
Planning
Tasks
Data Elements
Task 1
Task 2
Task 3
Task n
1
2 3 4 5
50
Y
Y
Y
N
N
Y
Y
Y
Y
Planning
Tasks
Data Elements
Task 1
Task 2
Task 3
Task n
1
2 3 4 5
Planning Task Matrix
Y
Y
Y
N
Y
Management Team
Improvement Team
SUCCESS CRITERIA
BUSINESS GOALS
SUCCESS INDICATORS
Goal-Driven Measurement Workshop
Develop Strategies, Tasks
- Progress Indicators
- Analysis Indicators
Action Plans
Notes: KEY POINTS
Verification of contents of arrays constructed during the workshop
SUGGESTED SCRIPT
Step 10 is most often done when we do this workshop at a customers site.
  Here we verify that the information is correct in the arrays that were constructed in the workshop.
  You will probably find what you thought was available and where it was located my be very different when you actually go out and check.
  After the planning task matrix has been corrected and modified, the holes can be determined and action plans can be formulated.
  Can also point out
    - the management team is usually involved in determining the business goals, their success criteria, and success indicators
    - The improvement team works on the progress and analysis indicators as well as filling out the various arrays

## Slide 25: Measuring Goal Achievement
Success criteria
1
2
3
4
1
2
3
4
%
Reporting Periods
Success indicators
Strategy to accomplish goal
Task 1
Task 2
Task 3
Task n
•
•
Tasks to accomplish goal
•
•
•
•
Progress indicators
Analysis indicators
80
20
40
60
100
Tasks
Test Cases
Complete
Functions
For project manager
Reporting Periods
Planned
Actual
Reporting Periods
Planned
Actual
Roll-up for
higher management
Goal
Impact
Notes: © 2005 by Carnegie Mellon University
<header>
<date/time>
KEY POINTS
  The impact of the strategy and tasks determines the success, as measured by the success indicators.
  Accomplishing all of tasks does not mean we are successful (achieved the goal).
SUGGESTED SCRIPT
  We have seen a number of organizations that have used “progress indicators” as “success indicators.”
  For example, say the organization’s goal is “technology transition.” I would expect that one of my tasks would be to publish documents. Just because I have published a number of documents does not mean that I have met my goal. I need to measure the Impact of these documents to determine if I am successful in meeting my goal.
  Just because you have executed a number of tasks does not mean that you have achieved the goal.

## Slide 26: GQ(I)M Summary
The goal-driven software measurement method provides a well-defined process for identifying, defining, and implementing measurements.
Each organization must define measurements based on their own unique business goals.
Goal-driven software measurement is not based on predefined metrics.
Notes: KEY POINTS
General summary
SUGGESTED SCRIPT
  The goal-driven software measurement method provides a well defined process for identifying, defining, and implementing measurements
  Each organization must define measurements based on their own unique business goals
  Goal-driven software measurement is not based on predefined metrics

## Slide 27: Two Versions of Course/Workshop
Public Offering – Case Study
  Attendees from different organizations
  Case study to get everybody on same wavelength to illustrate the methodology
Tailored version – customer requirements/needs
  Customer specific goals
  Most requested
  Delivered at a customers site
Both delivered as a facilitated workshop

## Slide 28
The only sustainable competitive advantage you can achieve is to learn faster than your competitors.
— David Kreutzer, 1995
Ignorance is a voluntary misfortune.
— Nicholas Ling