## Slide 1: Implementing Goal-Driven Measurement Indicator Template
Notes: KEY POINTS
Content of this module: description of the indicator template
SUGGESTED SCRIPT
This module will present a detailed description of the indicator template

## Slide 2: Module Objectives
Describe the purpose, contents, and modification of an indicator template.
Describe how the CMMI measurement-related practices are mapped to the indicator template.
Present some examples showing how organizations organized their metric handbooks around the indicator template.
At the end of the module, students will be able to
  describe the purpose and use of the indicator template
  tailor the indicator template for their specific environments
Notes: KEY POINTS
Purpose and contents of the indicator template
SUGGESTED SCRIPT
This module deals with the indicator template - one of the most important things we will talk about in this workshop.
It will cover:
[Point out what is on the slide.]
  Describe the purpose, contents, and modifications of indicator template
  Describe how the CMMI-measurement related practices are mapped to the indicator template
  Present some examples of how some organizations organized their metric handbook around the indicator template

## Slide 3: Background
Many of the potential benefits that an organization can derive from a sound measurement program are often not achieved due to inconsistent construction and interpretation of indicators derived from measurement data. [Baumert 92]
The indicator template is a
  tool an organization can use to direct its data collection and measurement and analysis processes
  comprehensive template that provides guidance for the development and precise description of an indicator
Notes: KEY POINTS
Purpose and contents of the indicator template
SUGGESTED SCRIPT
Paraphrase quote from Baumert:
“Many of the potential benefits that an organization can derive from a sound measurement program are often not achieved due to inconsistent construction and interpretation of indicators derived from measurement data.” [Baumert 92]
To address this, we developed the indicator template that is
  a tool an organization can use to direct its data collection and measurement and analysis processes
  a comprehensive template that provides guidance for the development and precise description of an indicator

## Slide 4: Outline
Description of indicator template
  Initial
  Example of use
  Modified
CMMI measurement practices mapped to the indicator template
Metric handbook
Notes: KEY POINTS
Contents of this module
SUGGESTED SCRIPT
  Describe the initial contents of the template
  Provide an example of a filled out template
  Description of a modified template

## Slide 5: Goal-Driven Measurement Workshop
Goal(s)
Questions
Indicators
Measures
Business => Sub-Goals => Measurement
Goals
Questions
What do I want to know or learn?
Indicators
SLOC Staff-hours Trouble Reports
Definition
Checklist
Infrastructure Assessment
INDICATOR TEMPLATE
Goal
Questions
Perspective
Input/Measures
Algorithm
Assumptions
Interpretation
80
20
40
60
100
Notes: Presented this slide in last module. Repeated here to show where it fits in the general scheme of things.
KEY POINTS
  The GQ(I)M methodology that we are using in this workshop
  Results are stored in the indicator template
SUGGESTED SCRIPT
  Go over very quickly as a review
  Go over major boxes starting from the goals.
    Goals: since top-level business goals usually are very broad, we break them up into some more definitive subgoals. These subgoals are then operationalized into some measurement goals
    Example: A number of organizations have “customer satisfaction” as a business goal. Since this is very broad, some organizations have broken customer satisfaction into two subgoals: Implemented solution and working relationship.
    Questions: Here we pose a number of questions that addresses “What do I want to know or learn?”
    Indicators: Based on the question, we will postulate some indicators that address the specific questions.
    Measures: Once we have the indicators defined, we can identify the data elements or measures we need to collect to construct the indicator.
    Precise definitions: Since a specific measure may be used to construct more than 1 indicator, it is extremely important to specify a precise definition of what is collected. In this workshop we will use a definition checklist methodology to specify the definition.
    Infrastructure assessment: Since we do not want to start from scratch, we want to build on what already exists. We will look at the processes that are already in place and the measures that are currently collected to identify the holes.
    Indicator template: Based upon experience with a number of organizations, we found it is very advantageous to store all the information from the GQIM methodology in a template, which will describe later. During the workshop, the output from these major boxes are stored in an indicator template.
TRANSITION
The next slide will show some more details on the indicator template.
As we pointed out before, the output from the steps in the workshop can be captured in the indicator template.

## Slide 6: Indicator Template Documents the why, what, who, when, where, and how.
Metrics
Handbook
Completed indicator templates are the output of GQ(I)M work.
INDICATOR TEMPLATE
Objective
Questions
Visual Display
Interpretation
Evolution
Assumptions
X-reference
Probing Questions
Input(s)
Data Elements
Responsibility
for Reporting
Form(s)
Algorithm
80
20
40
60
100
Measurement Goal #
_____:
Perspective
Notes: KEY POINTS
  Attributes of the template
  Completed indicator templates are the output of the GQ(I)M work
  The template documents the why, what, who, when, where, how, etc. of each indicator
SUGGESTED SCRIPT
Some of the attributes of the indicator template are shown here
[Go over the components/attributes of the indicator template]
  Objective: What is the objective of the indicator?
  Questions: What questions or insight are we trying to obtain via the indicator?
  Visual display: What does the indicator look like?
  Perspective: For whom is this indicator intended?
  Input(s): What measures do I need to collect to be able to construct the indicator, who is supposed to collect them, etc.?
  Algorithm: What is the algorithm that will be used to transform the measures collected into a data point on the graph?
  Assumptions: A list of the assumptions
  Interpretation: An aid in interpreting the display
  Others: there are a number of other components that have been collected by some organizations
  Complete templates are collected in a metric handbook.
Even though “Software Engineering Institute” is chiseled in stone in front of our building, these components of the indicator template are not. Organizations have tailored the components by adding, deleting, and/or modifying components to better meet their needs.

## Slide 7: Contents of Indicator Template—1
Indicator Objective—objective or purpose of the indicator.
Questions—list of questions that the indicator is trying to answer.
Visual Display—graphical view of the indicator.
Perspective or Viewpoint—description of the audience for whom this display is intended.
Input—list of data elements (measures) required to construct the display/indicator.
Algorithm—description of the algorithm used to construct the display/indicator.
Notes: KEY POINTS
Attributes of the template
SUGGESTED SCRIPT
Go over each attribute
  Indicator Objective: the objective or purpose of the indicator
  Questions: list of questions that the indicator is trying to answer
  Visual Display: graphical view of the indicator
  Perspective or Viewpoint: description of the audience for whom this display is intended
  Input: list of data elements (measures) required to construct the display/indicator
  Algorithm: description of the algorithm used to construct the display/indicator

## Slide 8: Contents of Indicator Template—2
Assumptions—list of assumptions about the organization, its processes, life-cycle model, and so on that are important conditions for understanding this indicator.
Data Collection Information—information pertaining to how, when, how often, by whom, and so forth the data elements required to construct the indicator are collected.
Data Reporting Information—information about who is responsible for reporting the data, to whom, and how often.
Data Storage—information on storage, retrieval, and security of the data.
Analysis and Interpretation of Results—information on how to analyze and interpret (as well as not misinterpret) the indicator.
Notes: KEY POINTS
Attributes of the template
SUGGESTED SCRIPT
Go over each attribute.
  Assumptions: List of assumptions about the organization, its processes, life-cycle model, and so on that are important conditions for understanding this indicator
  Data collection information: Information pertaining to how, when, how often, by whom, etc. the data elements required to construct the indicator are collected.
  Data reporting information: Information on who is responsible for reporting the data, to whom, and how often.
  Data storage: Information on storage, retrieval, and security of the data
  Analysis and interpretation of results: Information on how to analyze and interpret as well as not misinterpret the indicator

## Slide 9: Outline
Description of indicator template
  Initial
  Example of Use
  Modified
CMMI measurement practices mapped to the indicator template
Metric handbook
Notes: KEY POINTS
Contents of this module
SUGGESTED SCRIPT
  Describe the initial contents of the template
  Provide an example of a filled out template
  Provide a description of a modified template

## Slide 10: Example: Schedule Predictability
What do you need to know to interpret this indicator?
Schedule Predictability
Notes: KEY POINTS
Attributes of the template
SUGGESTED SCRIPT
Here is an example indicator for schedule predictability.
  Percent deviation is on the Y axis and reporting period in quarters is on the X-axis.
  Three sizes of projects are plotted – small, medium, and large.
Ask the question of the class [shown on the slide]:
“What do you need to know to interpret this indicator?”
and solicit some responses from the attendees.
  To interpret or construct this indicator correctly, you really need to know a number of things.
    How do you determine the size of the project (small, medium, large)?
    What does each data point represent?
    How is deviation calculated?
  TRANSITION
  The next couple of slides will present the contents of a template that can be used for these purposes.

## Slide 11: Schedule Predictability—1
Objective:
To monitor trends in the predictability of meeting schedules as input toward improvements at the technical unit level and across the enterprise.
Questions:
• Are we improving our schedule estimates in small,
medium, and large projects?
• How far are our schedule plans from actual effort, cost, & dates?
Visual Display:
Indicator Name:
Schedule Predictability
Notes: KEY POINTS
Example of a filled out template for schedule predictability
SUGGESTED SCRIPT
Go over each attribute on the slide.
  Indicator Name: Schedule predictability
  Objective: Why this indicator? Point out that we are only interested in TRENDS, not exact values
  Questions: The things we would like to find out or obtain some insight into.
  Visual Display: A picture of the indicator—What the indicator looks like.

## Slide 12: Schedule Predictability—2
Input:
Data Elements:
There are two types of input data:
Data is to be segregated into three project effort categories (small, medium, and large) and only submitted for projects completed during the quarter.
1. Organizational reference information, which includes
• name of organization
• reporting period
• contact person
• contact phone number
2. Schedule predictability metric data for each project completed during the period, which includes
• actual date of the end of the design phase
• planned ship date
• project end date
• effort category (small, medium, or large)
Notes: KEY POINTS
Example of a filled-out template for schedule predictability.
SUGGESTED SCRIPT
[Go over each attribute on the slide.]
  Input: This section describes what is included as input, such as:
  Size of project based on effort
    - Point out only submitting projects completed during the quarter
    - Types of input data:
    > Organizational reference information and Schedule data for key dates
    Still need something to help me decide what is a small, medium, or large project.

## Slide 13: Schedule Predictability—3
Project Phases
Feasible
Study
Alternative
Analysis
Functional
Specification
Design
Initiation
Definition
Design
Build
Verification
Implementation
Code &
Unit Test
Integration
Test
UAT
Deployment
Planned
Actual
Start date
End date (Ship date)
End of design
(Start of construction)
Graphic included to ensure no misunderstanding.
Project End Date: Actual calendar date the project ends; when the user formally signs off the UAT.
Notes: KEY POINTS
Key dates related to project phases
SUGGESTED SCRIPT
To aid in the understanding of precise definitions, this completed indicator template used a graphic to describe the life cycle.
  Since estimates are made throughout the development, this graphic shows that the estimate made at the end of design (start of coding) will be the one used to calc. schedule predictability.
  It also shows clear what is included and excluded in the estimate (indicated in yellow on the slide)
  Key points:
    Precise start and end dates
    What is included in the estimate and what is not (only the build and verification phase is included)
    Graphics to ensure no misunderstanding
    UAT = user acceptance testing

## Slide 14
Forms
Forms to record the required data can be designed and maintained at the organization level.
Algorithm:
Responsibility for Reporting:
The project manager is responsible for collecting and submitting the input.
The deviation from the planned schedule is calculated based on the number of calendar days the project end date deviates from the planned ship date, expressed as a percentage of the planned duration.
The percent deviation is calculated for each effort category according to the following formula:
absolute value (project end date - planned end date)
Percent Deviation = ----------------------------------------------------------------------- * 100
(Planned end date - start date)
Schedule Predictability—4

## Slide 15: Schedule Predictability—5
Algorithm:
The average percent deviation for each effort grouping is plotted for each quarter.
Assumptions:
Schedule deviation is undesirable regardless of whether it is a slip in delivery date or a shipment earlier than planned. The goal of project schedule estimations is accuracy so that others may plan their associated tasks with a high degree of confidence. (A shipment of software a month early may just sit for a month until UAT personnel are free to begin testing.)
Measurements are based on elapsed calendar days without adjustment for weekends or holidays.
The value reported for planned ship date is the estimate of planned ship date made at the end of the design phase (start of construction).
(continued)
Notes: KEY POINTS
Example of a filled out template for schedule predictability
SUGGESTED SCRIPT
Continuation of the algorithm section: Provides information on what is plotted
Assumptions: all assumptions are documented
Note assumption on duration => without adjustments and what estimate to use (made at the end of the design phase)

## Slide 16: Schedule Predictability—6
Probing Questions:
Is there a documented process that specifies how to calculate the planned ship date?
Does the planning process take into account historic data on similar projects?
Has the customer successfully exerted pressure to generate an unrealistic plan?
How stable have the requirements been on projects that have large deviation?
Do delivered projects have the full functionality anticipated or has functionality been reduced to stay within budget?
Notes: KEY POINTS
Example of a filled out template for schedule predictability
SUGGESTED SCRIPT
The probing questions section is to aid the person using the indicator.
  The questions shown are the type of things a user of the indicator may ask to ensure he/she fully understands the indicator.

## Slide 17: Schedule Predictability—7
Evolution:
The breakdown based on project effort (small, medium, or large) can be modified to look at projects based on planned duration (e.g., all projects whose planned duration lies within a specified range). This may lead to optimization of project parameters based on scheduling rules.
Historical data can be used in the future to identify local cost drivers and to fine tune estimation models in order to improve accuracy. Confidence limits can be placed around estimates, and root cause analysis can be performed on estimates falling outside these limits in order to remove defects from the estimation process.
Notes: KEY POINTS
Example of a filled out template for schedule predictability
SUGGESTED SCRIPT
Evolution: This organization added a section for future evolution of their indicator.
  In the future they may want to plot planned duration rather then size of the project.
  They also included some ideas on the use of the data that is being collected.

## Slide 18: Schedule Predictability—8
Definitions:
Project Effort Categorization: The completed projects are grouped into the three effort categories (small, medium, large) according to the criteria described in the table below.
Categories | SMALL | MEDIUM | LARGE
Development Effort (hours) | < 200 hrs | 200 – 1800 hrs | > 1800 hrs
Notes: KEY POINTS
Example of a filled-out template for schedule predictability
SUGGESTED SCRIPT
The definitions section addresses how to categorize projects into small, medium, & large
  breakout into size is determined by the amount of effort used during development of the project (not lines of code developed).
Ask class what they use in their organization for size.

## Slide 19: Milestone Checklist
Start & End Date
Milestone Definition Checklist
Project Start Date
Sign-off of user requirements that are detailed enough to
start functional specification
Kick-off meeting
Project End Date
Actual UAT sign-off by customer
Estimation Start Date
Start of code construction
Notes: KEY POINTS
Example of a filled-out template for schedule predictability
SUGGESTED SCRIPT
Precise start and end date
  To ensure that everybody used the same dates for the start and end date, a checklist was developed that specified exactly the key milestone dates (start and end date, estimation start date).
    Project start date: Sign-off of requirements and kick-off meeting. Both things must occur for the start date
    Project end date: Sign-off by customer at user acceptance test (UAT)
    Estimation start date: start of code construction

## Slide 20: Outline
Description of indicator template
  Initial
  Example of use
  Modified
CMMI measurement practices mapped to the indicator template
Metric handbook
Notes: KEY POINTS
Modified template
SUGGESTED SCRIPT
The next slides will show how the indicator template has been modified to better meet the needs of organizations

## Slide 21: Modified Indicator Template
X-reference
Interpretation
Evolution
Assumptions
Probing Questions
Algorithm
Analysis
Feedback Guidelines
Objective
Questions
Visual Display
Input(s)
Data Elements
Responsibility
for Reporting
Form(s)
Definitions
Data Collection
How
When/How Often
By Whom
Data Reporting
By/To Whom
Indicator Name/Title
How Often
Date
Perspective
Data Storage
Where
How
Security
Notes: KEY POINTS
Attributes of a modified template
SUGGESTED SCRIPT
  The previous was an example of a complete template from a specific organization.
  We have used this modified template to document indicators for a large number of organizations.
  The attributes in blue were items that other organizations have found very useful and were added to the template. Things that were added were:
    Definitions: The definition of the data element required to construct the indicator. For example, for SLOC (source lines of code), the definition may be a checklist that specifies what is counted and not counted to determine the size of the product. Also we have seen that this field may be a pointer where the definition may be found.
    Data Collection Area: A number of additional fields were added. How, when/how often, by whom
    Data Reporting Area: By/to whom and how often was added
    Data Storage Area: This entire section is new
    Analysis: Some organizations added a section where the analysis of the indicator is described
    Feedback Guidance: Just a pointer to the keeper of the template if additional modifications are desired
The bottom line => modify the template by adding, modifying or subtracting attributes on the template to better serve the needs of your organization.

## Slide 22: Outline
Description of indicator template
  Initial
  Example of use
  Modified
CMMI measurement practices mapped to the indicator template
Metric handbook
Notes: KEY POINTS
Next section to discuss
SUGGESTED SCRIPT
In this next section, we will map the CMMI Measurement Practices to the indicator template

## Slide 23
Project
Management
Process Areas
Category
Requirements Management
Requirements Development
Technical Solution
Product Integration
Verification
Validation
Engineering
Configuration Management
Process and Product Quality Assurance
Measurement and Analysis Causal Analysis and Resolution
Decision Analysis and Resolution
Support
Project Planning
Project Monitoring and Control
Supplier Agreement Management
Integrated Project Management
Risk Management Quantitative Project Management
Organizational Process Focus
Organizational Process Definition
Organizational Training
Organizational Process Performance
Organizational Innovation and Deployment
Process
Management
© 2000 by Carnegie Mellon University

## Slide 24: CMMI Measurement Activities
Collect Data
Analyze Data
Store Data & Results
Communicate
Results
Establish Measurement Objectives
Specify Measures
Specify Data
Collection Procedures
Specify Analysis Procedures
Procedures, Tools
Measurement Repository
Measurement Plan
Measurement Indicators
Provide Results
Align Measurement Activities
Goal 1
Goal 2

## Slide 25: CMMI Measurement Practices Mapped to Indicator Template
Objective
Questions
Visual Display
Input(s)
Data Elements
Responsibility
for Reporting
Form(s)
Definitions
Data Collection
How
When/How Often
By Whom
Data Reporting
By/To Whom
Indicator Name/Title
How Often
Date
80
20
40
60
100
Perspective
Communicate
Results
Collect Data
Specify Data
Collection Procedures
Establish Measurement Objectives
Specify Measures
Communicate Results
X-reference
Interpretation
Evolution
Assumptions
Probing Questions
Algorithm
Analysis
Feedback Guidelines
Data Storage
Where
How
Security
Analyze Data
Specify Analysis Procedures
Store Data & Results
Notes: KEY POINTS
CMMI measurement practices mapped to indicator template
SUGGESTED SCRIPT
This slide indicates where on the template the CMMI-related measurement information is stored. Completed templates are extremely useful during an assessment. They provide some visible evidence that the organization’s defined processes were actually used.

## Slide 26: Outline
Description of indicator template
  Initial
  Example of use
  Modified
CMMI measurement practices mapped to the indicator template
Metric handbook
Notes: KEY POINTS
Next section to discuss
SUGGESTED SCRIPT
  Now that we have a number of these templates filled out, what do we do with them?
  In he next section we will discuss a metric handbook that a number of organizations have used to collect their filled-out templates.

## Slide 27: Measurement / Metric Handbook
Most often an indicator is part of a collection of related indicators.
Recommendation: collect and cross-reference the following indicators in a metric handbook:
  success indicators
  progress indicators
  analysis indicators
Notes: KEY POINTS
Collect and cross-reference all the indicator into a metric handbook
SUGGESTED SCRIPT
  We recommend that all the completed templates be collected in a metric handbook
  Collect the following completed templates:
    success Indicator
    progress Indicators
    analysis Indicators

## Slide 28: Metric Handbook
Business goals
  success criteria
  success indicators
Subgoals (perspective 1-n)
  success criteria
  success indicators
Progress indicators
Analysis indicators
Success Indicators
Progress Indicators
Analysis Indicators
Appendix
Completed Indicator Templates
Completed Indicator Templates
Business Goal
Subgoals
Indicator Template
Goal Questions
Perspective Input/Measures Algorithm Assumptions Interpretation
Indicator Template
Goal Questions
Perspective Input/Measures Algorithm Assumptions Interpretation
Notes: KEY POINTS
  Components of a metric handbook
  Includes more than just the completed indicator templates
SUGGESTED SCRIPT
  One way to organize the metric handbook.
  The goals, success criteria, and indicators are in the front of the handbook with the completed templates stored in the appendix.
Go over the major components of the handbook
  The handbook contains information on
    the three types of indicators (goals, progress, analysis)
    their success criteria
    their success indicator
    For each indicator, the handbook contains the completed templates that completely describes the indicator (what it looks like, how to construct it, where to get the measures or data elements, etc.)
War Story: Some organizations have placed the metric handbook on their internal web site for use/reference for anyone in the organizations.

## Slide 29: Metric Handbook Example
Notes: KEY POINTS
Example of a metric handbook
SUGGESTED SCRIPT
Here is an example of one organization’s metric handbook. EXCELLENT example.
It is very rare that organizations will allow us to share any information about their measurement work.

## Slide 30: Table of Contents
Section 1: Introduction
  Purpose of the SPI Indicators
  Overview
  Lifecycle Phase Coverage
  Software Process Improvement Goals
  Software Measurement Framework
  Software Measurement Process Architecture
Section 2: Indicator Templates for the SPI Indicators
Section 3: Data Element Definitions Checklists
  Defects, Effort, Features
Section 4: Appendix
  Lifecycle Coverage (indicator and data elements)
  Mapping of Data Elements to Indicator
  Mapping of Effort to Size Characterization
  Sample Data Forms
  References
  Glossary and Acronyms
Assess the impact of our investment in software process improvement from the perspective of the Chief Executive Officer.
Notes: KEY POINTS
Contents of their metric handbook
SUGGESTED SCRIPT
Shown here is part of the index of their guidebook.
Point out sections where items covered in the course were addressed such as:
  filled out templates for the indicators
  precise definitions
  mapping effort to size arrays
  etc.

## Slide 31: Summary
The indicator template is used to precisely describe, document, and report the who, what, when, where, why, and how of an organization’s indicators.
An organization can amass its completed templates in a measurement or indicator reference handbook, which can be used to support its CMMI-based processes and documents.
Application of the Indicator Template for Measurement and Analysis,
CMU/SEI-2004-TN-024
http://www.sei.cmu.edu/publications/documents/04.reports/04tn024.html
Ref:
Notes: KEY POINTS
  Summary information
SUGGESTED SCRIPT
  The indicator template is used to precisely describe, document, and report the who, what, when, where, why, and how of an organization’s indicators.
  An organization can amass its completed templates in a measurement or indicator reference handbook, which it can use to support its CMMI-based processes and documents.
  Reference of a technical note describing the indicator template that may be downloaded from the SEI web site.