## Slide 1: Implementing Goal-Driven Measurement Step 8 (continued): Precise Definitions
Notes: KEY POINTS
Content of this module: precise definitions
SUGGESTED SCRIPT
In this module we will concentrate on precise definitions.

## Slide 2: Step 8 : Identifying Data Elements & Their Availability
Reporting
Periods
Total
SLOC
Planned
Actual
Weeks
Number
Module
Trouble Reports
Indicators
a
b
c
Data Elements
Required
Indicator
a b c d e
# of commented lines
total # of lines
program name
x
x
x
…
…
x
x
x
x
Avail
Source
Precise Definitions
a = success indicators
b = progress indicators
c = analysis indicators
Definition
Checklist
Definition
Checklist
Notes: KEY POINTS
Precise definitions
SUGGESTED SCRIPT
In the previous modules we concentrated on identifying the data elements required to construct each indicator, their availability, and where the data element could be found. Since the same data element can address multiple indicators, it is imperative that we define it the same way for each indicator.
War story: We were working with an organization that was counting source lines of code three different ways and using these number interchangeably. All the graphs using size did not make sense. Every time they added some new data, the old data points on the graph moved around.

## Slide 3: Goal-Driven Software Measurement
Goal(s)
Questions
Indicators
Measures
Goal(s)
Question 1 Question 2 … Question n
Size Effort … Defects Milestone Dates
You are here.
Notes: KEY POINTS
Map of where we are
SUGGESTED SCRIPT
Let’s get out of the weeds again see where we are. We started with goals, developed some questions of things we wanted to know about the goals, developed some indicators, and then identified the data elements required to construct the indicators.
Using this methodology, you understand WHY you are collecting the specific data elements.
  Specific data element => required to build a specific indicator => that answers a specific question => that pertains the a specific goal
  You are NOT collecting the data elements/measures just because they are easy or because you can. There is a reason why!
Now we are going to work on precise definitions of the data elements

## Slide 4: How Many Physical Source Lines Are There in This C Language Program?
#define LOWER 0 /* lower limit of table */
#define UPPER 300 /* upper limit */
#define STEP 20 /* step size */
main() /* print a Fahrenheit-Celsius conversion table */
{
int fahr;
for(fahr=LOWER; fahr<=UPPER; fahr=fahr+STEP)
printf(“%4d %6.1f\n”, fahr, (5.0/9.0)*(fahr-32));
}
Source: Kernighan & Ritchie, The C Programming Language, 1978
Notes: KEY POINTS
Example to illustrate the problem
SUGGESTED SCRIPT
Let’s count some code. Here is a small snippet of code. Your boss called you in and wanted to know the size of this code.
[Instructor:] I’m going to take a survey on how many lines of code are contained in this snipped of code.

## Slide 5: Poll—Physical Source Lines
1
2
3
4
5
6
7
8
9
10
11
Count
Votes
Notes: KEY POINTS
Do poll

## Slide 6: Poll Results: Fahrenheit to Celsius
COCOMO Users’ Group
1
2
3
4
5
6
7
8
9
0
2
4
6
8
10
12
Number of Physical Lines (SLOC)
Votes
Development Effort
= A (KSLOC) C
B = Scale Factor
B
C = Proportionality Constant
A = Productivity Constant
[DSMC 96]
Notes: KEY POINTS
Results of similar poll at COCOMO Users’ Group and SEPG conference.
SUGGESTED SCRIPT
  We took the same poll at the COCOMO Users’ Group and at an earlier SEPG conference. Notice the variance in size.
  COCOMO is a cost estimation model developed by Dr. Barry Boehm where the primary input is an estimate of the size (lines of code) of the product to be developed. The output of the model is development effort . The equation used to calculate effort is shown on the slide. Effort is calculated as a productivity constant multiplied by the size raised to a power multiplied by a proportionality constant.
  Even for this very small snipped of code, the people who use COCOMO could not agree.
  There is no right or wrong answer. The answer depends on your counting rules.

## Slide 7: How Many Logical Source Statements are Here?
if A then B else C endif;
Notes: KEY POINTS
Let’s try Logical source statements
SUGGESTED SCRIPT
A number of people have suggested we should be using Logical source statements
[Instructor:]
  Let’s try it. Here is a simple example.
  How many logical statements would you count?
  [Take a quick poll]

## Slide 8: Poll Results:
1
2
3
4
0
10
20
30
Logical Source Statements
Votes
COCOMO Users’ Group
“if A then B else C endif;”
Notes: KEY POINTS
Poll results
SUGGESTED SCRIPT
  Even now there is no agreement, but the distributions look similar. Most picked 3.
  There is no right or wrong answer. It depends on the counting rules you are using.

## Slide 9: Why Is Measurement Data Difficult to Use?
Different users of measurement data have different needs.
Different organizations have different established practices.
Unambiguous communication of measurement results is inherently difficult.
Structured methods for communicating measurement results do not exist—what you think you hear is not what they meant to say.
Notes: KEY POINTS
Reasons why measurement data is difficult to use
SUGGESTED SCRIPT
  Different users of measurement data have different needs.
    These different needs dictate the differences in what you collect and how and where it is collected.
  Different organizations have different established practices.
  Unambiguous communication of measurement results is inherently difficult.
  Structured methods for communicating measurement results do not exist—what you think you hear is not what they meant to say.

## Slide 10: Key Measurement Issues
Need for operational definitions that meet two criteria:
  Communication Will others know what has been measured and what has been included and excluded?
  Repeatability Would others be able to repeat the measurements and get the same results?
Solution
Provide a framework that helps organizations implement operational definitions for software measures.
Notes: KEY POINTS
  Provides a rational for coming up with a framework that assists organizations implementing operational definitions
  Key measurement issues: communication, repeatability
  Solution => provide a framework
SUGGESTED SCRIPT
  Need an operational definition that meets 2 criteria:
    communication: will others know what has been measured and what has been included and excluded?
    For example, If I told you that for task A I expended 10,000 staff-hours, would you know whose hours I have included in this number? Did I just include the time for the programmers or were first-level managers also included? You really do not know what is in this number.
    Repeatability: will others be able to repeat the measurement and get the same results?
  Solution => provide a framework
  SEI developed a checklist-based framework to address these issues.

## Slide 11: SEI Core Measures
Size Counts of physical source lines of code
Counts of logical source statements
Effort Counts of staff-hours allocations
Schedule Calendar dates tied to milestones,
reviews and audits, and deliverable products
Quality Counts of software problems and defects
Issues addressed
Unit of measure
Provide checklists, guidelines, and examples for defining and reporting four kinds of measures that address fundamental management issues:
Notes: KEY POINTS
SEI core measures provide checklists, guidelines, and examples for defining and reporting four kinds of measures that address fundamental management issues.
SUGGESTED SCRIPT
The SEI core measures provide checklists, guidelines, and examples for defining and reporting four kinds of measures that address fundamental management issues.
The units of measure are shown on the slide as well as the issues being addressed:
    counts of physical source lines of code size, reuse
    counts of logical source statements
  [Go through the rest of them on the slide.]

## Slide 12: General Format of Checklist
Includes Excludes Optional
Identification Section
Attribute #1
Value 1
Value 2
Value N
Attribute #2
Attribute #M
•
•
•
Notes: KEY POINTS
General format of checklists
SUGGESTED SCRIPT
All checklists have this general format:
    The top has some general identification information such as type of checklist, etc.
    This is followed by the unique attributes. For each attribute, there is a list of the specific, unique values that it can have.
    The checklists has columns where you can specify which values of the attributes to include or exclude in your count.
    The last column is an optional column that is used by some of the checklists to indicate which values to report as output.

## Slide 13: Defining Software Size: Source Statement Counting
Notes: KEY POINTS
Example of checklist for defining software size.

## Slide 14: Size Checklist: Principal Attributes
Includes Excludes
Definition Name
Date
Originator
Measurement Unit
Physical source lines
Logical source lines
Statement Type
How Produced
Origin
Usage
Delivery
Functionality
Replications
Development Status
Language
Notes: KEY POINTS
Size checklist: principal attributes
SUGGESTED SCRIPT
The general format of the size checklist is shown here.
    The definition name, data, and originator can be entered in the identification section.
    There is a place where you can specify what is going to be counted—either logical or physical source lines.
    Below are the principal attributes and the columns where you can indicate if these attributes are included or excluded in the count. The attributes that have been identified are:
      Statement type: identification of the lines you are going to count – executables, comment lines, etc.
      How produced: how were these lines produced: code generator, new code by programmer…
      Origin: Source of code, such as copied, COTS, etc.
      Usage: How is the code used? Example: the system was 2 KSLOC, the supporting test software was 174 KSLOC. Do you want to include the test SW?
      Delivery: Count just the delivered code.
      Functionality: Can specify what functions to include.
      Replications: Do you want to include duplication in the code?
      Development status: Since code can be counted at different stages during its development, this will allow you to specify where this code was counted. For example, at the beginning of testing, when delivered to the customer, etc.
      Language: what language
If you do not specify these attributes, the person who will do the actual counting will make these decisions for you.
War story: one company counted code three different ways and used the numbers interchangeably.
TRANSITION
  The next slide will provide a short description of these attributes.

## Slide 15: Attribute: Statement Type
Definition Checklist for Source Statement Counts
Definition name:
Physical Source Lines of Code
Date:
7/9/96
(basic definition)
Originator:
SEI
Measurement unit:
Physical source lines
Logical source statements
Statement type
Definition
Data array
Includes
Excludes
When a line or statement contains more than one type,
classify it as the type with the highest precedence.
1
Executable
Order of precedence ->
1
2
Nonexecutable
3
Declarations
2
4
Compiler directives
3
5
Comments
6
On their own lines
4
7
On lines with source code
5
8
Banners and nonblank spacers
6
9
Blank (empty) comments
7
10
Blank lines
8
11
12
Notes: KEY POINTS
  Example of size checklist – statement type
SUGGESTED SCRIPT
This is part of the size checklist. It shows the details for one attribute – statement type.
    In the identification section, it indicates that this will be the basic definition for physical source lines of code
    Displayed are just the statement type attributes and all the values it may have. The statement type is divided into
      executable line
      Non-executable lines. The non-executable lines are further subdivided into
      - declarations, compiler directives, and comments
        comments are further divided in types of comments
    The checkmarks indicate that I’m only counting executable, declarations, and compiler directives
    I’m excluding all flavors of comment cards
    All the rest of the attributes for size are handled similarly

## Slide 16: Attributes Description—1
Statement type: classifies source statements and lines according to the principal functions that they perform
How produced: identifies the process used to produce individual statements and lines
Origin: identifies the prior form upon which the product software is based
Usage: distinguishes between software that is developed or used as an integral part of the primary product and software that is not
Delivery: identifies the form and destination of the source statements that are produced
Notes: KEY POINTS
Backup only
SUGGESTED SCRIPT
This is backup/reference information only.

## Slide 17: Attributes Description—2
Functionality: identifies whether or not source statements are functional parts of the product
Replication: distinguish a product’s master source statements from various kinds of copies (i.e., replicates) of those statements
Development Status: describes the degree of which statements under development have progressed toward becoming integral parts of operational products
Language: identifies the source languages or languages that are included in a statement count
Notes: KEY POINTS
Backup only
SUGGESTED SCRIPT
This is backup/reference information only.

## Slide 18: Attributes Description—3
Clarification: clarifies the rules we use to assign statements and lines to the “statement type”
Notes: KEY POINTS
Backup only
SUGGESTED SCRIPT
This is backup/reference information only.

## Slide 19: Supplemental Rule Forms-Size
Purpose
to explain the rules that cannot be addressed with the definition checklist
Examples
rules used to distinguish among statement types
rules used to identify beginnings and endings of executable statements, declarations, compiler directives, and comments
practices used to identify dead code
Notes: KEY POINTS
Supplemental rule forms for size
SUGGESTED SCRIPT
A number of additional forms have been defined to explain the rules that cannot be addressed with the definition checklist.
These include:
  rules used to distinguish among statement types. How can you tell the difference between an executable line and a comment line?
  rules that are used to identify beginning and ends of executable statements, etc.
  These forms are useful for people developing code counters.

## Slide 20: SLOC Count Example
Component
Code
Counter
SLOC
398 Executable
141 Comments
539
Effort
76 Staff-Hours
Which productivity number do you use?
  539 LOC / 76 Staff-Hours = 7.1 LOC/Hr
  398 LOC / 76 Staff-Hours = 5.2 LOC/Hr
Notes: <number>
© 2004 by Carnegie Mellon University
<header>
<date/time>

## Slide 21: Defining Software Effort: Staff-Hours
Notes: KEY POINTS
Defining Software Effort: Staff-Hours

## Slide 22: Staff-Hours
Question: How much effort was expended on project A?
Whose/what hours would you count?
Would you be satisfied with the data you are receiving from your time-keeping system today?
Development
Post Deployment
Support
Project A
Notes: KEY POINTS
Importance of knowing what is included in the count of staff-hours.
SUGGESTED SCRIPT
Your boss came to your office and wanted to know the total effort expended on Project A.
Whose or what hours would you count?
[Obtain some examples from the students]
[Ask the class “Would you be satisfied with the data you are receiving from your time keeping system today?”]
Why or why not? Do you really know what is included in the numbers from your accounting system?

## Slide 23: Staff-Hour Counting Decisions
Salaried, hourly, overtime
Full time, part time, subcontractor
Labor categories (management, analysts, programmer, tester, etc.)
Level of management
Activities (requirements, design, coding, integration, etc.)
If you do not specify what to include and exclude, you will have no idea what was included in the count.
Notes: KEY POINTS
Decisions you have to make about what to include in the count of staff-hours.
SUGGESTED SCRIPT
These are the type of decision you will have to make to be able to obtain a count of staff-hours:
    salaried, hourly, overtime
    full time, part time, subcontractor
    labor categories (management, analysts, programmer, tester, etc.)
    level of management
    activities (requirements, design, coding, integration, etc.)
  If you do not specify what to include in the count, the person who is doing the actual counting will decide for you, and you will have no idea what was included in the count.

## Slide 24: Staff-Hours: Principal Attributes
Staff-Hour Definition Checklist
Type of Labor
Hour Information
Employment Class
Labor Class
Activities
Development
Maintenance
Product-Level Functions
CSCI-Level Functions
Build-Level Functions
System-Level Functions
Totals Totals Report
Include exclude totals
Type of Labor
(direct, indirect)
Hour Information
(salaried, hourly,compensated)
Employment Class
(full time, part time)
Activity
(development, maintenance)
Product-Level Function
(functions performed)
Labor Class
(job positions)
Notes: KEY POINTS
  Principal attributes for staff-hours
SUGGESTED SCRIPT
  Just like the checklist for counting lines of code, the attributes and their specific values are listed in the left column.
  Again it has columns where you can check if that specific attribute is included or excluded from the count.
  In the right hand column you can specify if you want a separate total reported.
  The attributes are:
  type of Labor => direct or indirect
  hour information => salaried, hourly, and whether they are compensated or not
  employment class => full time or part time
  labor class => job position such as programmer, manager, etc.
  activity => development or maintenance
  product-level function

## Slide 25: Attribute 2: Hour Information
What are the attributes that “staff-hours” might have?
What type of staff-hours are counted if I said project A has expended 10,000 staff-hours?
Notes: KEY POINTS
Principal attributes for staff-hours
SUGGESTED SCRIPT
The specific values that attribute 2 of staff-hours may have are shown here.
    staff hours may be broken down into regular time and overtime
    each of these may be further broken down into salaried and hourly
    for overtime, these may be further broken down into paid or unpaid
    [Side bar: ask how many collect unpaid overtime in their organization.]
    [Ask why would you want to collect unpaid overtime? => assist in estimating the next project]
    If I told you that I expended 10,000 staff hours, you still would not know what type of hours were included in number.

## Slide 26: Hour Information Checklist Attribute 2
Totals
Totals
Report
include
exclude
totals
Hour Information
Regular time

Salaried
Hourly
Overtime
Salaried
Compensated (paid)
Uncompensated (unpaid)
Hourly
Compensated (paid)

Uncompensated (unpaid)
Part of Staff-Hour Checklist
Software Effort & Schedule Measurement: A Framework for Counting Staff-hours and Reporting Schedule Information
http://www.sei.cmu.edu/publications/documents/92.reports/92.tr.021.html
Ref:
Notes: KEY POINTS
Actual checklist for attribute 2 (hour information) of the staff-hours checklist
SUGGESTED SCRIPT
Shown here is the actual checklist for attribute 2 (hour information) of the staff-hours checklist
    It mirrors the structure we saw on the previous chart.
    Notice the checkmarks => included in the 10,000 staff-hours were regular and paid overtime hours for salaried personnel.
    All other hours were excluded.
  By using the checklist we can precisely specify the type of hours we are going to collect or are included in the number I’m going to give you.
  The reference document is shown on the slide. It may be downloaded from the SEI web site.

## Slide 27: Defining Software Schedules:
Milestones, Deliverables, & Completion Criteria
Notes: KEY POINTS
Defining Software Schedules: Milestones, Deliverables, and Completion Criteria

## Slide 28: Ambiguities Often Surround Project Dates
The internal review was completed?
The review was held?
High-priority action items were closed?
All action items were closed?
Sign-off from the customer was obtained?
Example:
The critical design review was completed 15 January 2005.
What does this mean?
All are valid. Interpretation depends upon agreed upon definition.
Notes: KEY POINTS
Ambiguities often surround project dates. Interpretation depends on the agreed upon definition.
Completion criteria should be measurable and observable
SUGGESTED SCRIPT
[Side bar: Ask the class, then go through what is on slide.]
If I told you that the critical design review (CDR) was completed on 15 Jan 03, would you know what I meant?
It could mean:
  The internal review was completed? => some organizations hold an internal review prior to meeting with the government/customer
  The review was held? => the meeting was held.
  High-priority action items were closed? => during the CDR a number of high-priority actions items were identified. These were all addressed and closed.
  All action items were closed? => not just the high priority items were closed, all action items were closed.
  Sign-off from the customer was obtained? => meeting was held, all action items closed, and the customer signed off on the CDR
Would all these things happen simultaneously on 15 January? Probably not.
All are perfectly valid.
The problem comes if I meant “the internal review was completed” and you interpreted it to mean “sign-off from the customer was obtained.” We really would be in trouble since these two events could be months apart.

## Slide 29: Schedule Definition Considerations
Date information
  identification of items that will be tracked (milestones, reviews, audits, deliverable products, etc.)
  frequency of reporting (monthly, weekly, etc.)
Progress and status
  objective completion criteria (How do you know if it is complete?)
Example completion criteria
• signed off by first-line supervisor
• signed off by quality assurance
• entered under configuration control
• passed peer review
REF: Goethert et. al. 92
Notes: <number>
© 2004 by Carnegie Mellon University
<header>
<date/time>

## Slide 30: Schedule Checklist
Part A: date information
  milestones, reviews, audits
  deliverable products
Part B: progress/status information
Schedule Checklist Part A: Date Information
Milestones, Reviews, Audits
Completion Criteria
Part B: Progress/Status Information
Schedule Checklist Part B: Progress/Status Information
Completion Criteria
Activities
Notes: KEY POINTS
Schedule checklist
SUGGESTED SCRIPT
In the SEI core metrics work, we also developed a checklist to address this definition problem.
It comes in two parts
    Part A deals with defining date information for milestones, reviews, and audits, as well as the deliverable products
    Part B deals with progress/status information

## Slide 31: Checklist for Milestone Dates—1
Repeated
Relevant Dates
Milestones, Reviews, and Audits
Included
Excluded
each build
Reported
System-Level
CSCI-Level
System-Level
System requirements review
System design review
Software specification review
Preliminary design review
Critical design review
Code complete
Unit test complete
CSC integration and test complete
Test readiness review
CSCI functional & physical configuration audits
Preliminary qualification test
Formal qualification test
Delivery & installation
Other system-level:
Delivery to Prime Contractor
2, 3, 6
2, 3, 6
2, 3, 6
1
6
5
3
3
3
3
3
Notes: KEY POINTS
Checklist for milestone dates
SUGGESTED SCRIPT
Shown here are some typical reviews during developments.
    Again, we have an include and exclude column.
    For projects that comprise multiple builds, we can specify if this review is required in each build.
    A column were we can specify precisely when the review/milestone is done.
    For example, the critical design review:
    Since it has a check in “repeated for each build,” this review will be held for each build.
    For “relevant dates reported” it has a 2, 3, 6.
  The next slide decodes these for us.

## Slide 32: Checklist for Milestone Dates—2
Notes: KEY POINTS
Checklist for milestone dates
SUGGESTED SCRIPT
Shown here are some typical completion criteria.
The previous slide specified a 2,3,6
The 2,3, 6 is interpreted to mean that the Critical Design Review is complete when:
    2—formal review with customer is complete
    3—sign-off by customer
    6—product of activity/phase placed under configuration management
By specifying the “right” items, I can make it very clear what “complete” means.

## Slide 33: Completed Schedule Checklist
Milestones, Reviews, Audits
Schedule Checklist
Date:
Part A: Date Information
Originator:
Page 1 of 3
Project will record planned dates:
Yes
No
If Yes, reporting frequency:
Weekly
Monthly
Other: ____________
Project will record actual dates:
Yes
No
If Yes, reporting frequency:
Weekly
Monthly
Other: ____________
Number of builds
Repeat
Relevant dates
Milestones, Reviews, and Audits
Include
Exclude
each build
reported*
System-Level
System requirements review
System design review
CSCI-Level
Software specification review
Preliminary design review
Critical design review
Code complete
Unit test complete
CSC integration and test complete
Test readiness review
CSCI functional & physical configuration audits
System-Level
Preliminary qualification test
Formal qualification test
Delivery & installation
Other system-level:
Delivery to prime contractor
*Key to indicate “relevant dates reported” for reviews and audits
1 - Internal review complete
2 - Formal review with customer complete
3 - Sign-off by customer
4 - All high-priority action items closed
5 - All action items closed
6 - Product of activity/phase placed under configuration management
7 - Inspection of product signed off by QA
8 - QA sign-off
9 - Management sign-off
10 - ______________________
11 - ______________________
2,3,6
2,3,6
2,3,6
1
6
5
3
3
3
3
3
Notes: KEY POINTS
Completed schedule checklist
SUGGESTED SCRIPT
This is what the completed form looks like. (Great eye test.)

## Slide 34: Defining Software Quality: Counting Problems & Defects
Notes: KEY POINTS
Defining Software Quality: Counting Problems and Defects

## Slide 35: Problem Report / Defect Considerations
  Problem status Open - Closed
  Problem type SW, HW, etc.
  Uniqueness Original, duplicate
  Criticality 1st level, 2nd, etc.
  Urgency 1st (highest), etc,
  When found
  When introduced
  Finding mode
Attributes
Definitions
Counting & Reporting
Time
- opened
- closed
• • •
Originator
Environment
Where found
- type of artifact
- component level
REF: Florac 92
Notes: <number>
© 2004 by Carnegie Mellon University
<header>
<date/time>
KEY POINTS
  Attributes have checklists
  Definitions are organizational specific
  Counting & reporting used to extract data from a DB

## Slide 36: Problem Type Attribute
Notes: KEY POINTS
Problem type attribute
SUGGESTED SCRIPT
Shown here is the problem type attribute further broken down into
  types of software defects
  other problems such as hardware problems, operating system problems, etc.
  as undermined
[Ask: why is the “undetermined” category important? => if there are lots of them, lots of future rework may be needed to isolate and fix these errors]

## Slide 37: Problem Status Definition
Open, Closed
• What does "open " mean to you?
• What does "closed " mean to you?
Different organizations and different people have different definitions based on experiences,
processes, and situations.
The problem status definition checklist provides an operational method for making these terms clear and precise.
Notes: KEY POINTS
  Meaning of “open” and “closed”
SUGGESTED SCRIPT
What does "open" mean to you?
  If the help desk received a call from a user stating “I have a problem”, is that sufficient for a valid “open” defect?
[Side bar: ask the class how they define “open” in their organizations.]
  Wouldn’t you like to know at least what system or program he was having trouble with or the identity of the person so you could contact him/her for more information? Would date and time as well as some kind of description of the problem be important?
What does “closed” mean to you?
[Side bar: ask the class how they define “closed” in their organizations.]
  Is a defect closed when the programmer fixes the problem?
  …or after the fix has been tested by an independent test team?
  …or after it was released to the user?
  Again, it is extremely important to precisely define what closed means.
The problem status definition checklist provides an operational method for making these terms clear and precise and can be downloaded from the SEI web site.

## Slide 38: Summary
Definitions for measurement must be:
  precise and unambiguous
  repeatable
  implementable
  shared and communicated
Procedure and checklists will help you achieve these goals.
Notes: SUGGESTED SCRIPT
Definitions for measurement must be:
    precise and unambiguous
    repeatable: can other obtain the same values
    able to be implemented
    shared and communicated
A different viewpoint may require a different indicator.

## Slide 39: References
For measurement users:
Software Size Measurement: A Framework for Counting Source Statements (CMU/SEI-92-TR-20)
Software Effort & Schedule Measurement: A Framework for Counting Staff-Hours and Reporting Schedule Information (CMU/SEI-92-TR-21)
Software Quality Measurement: A Framework for Counting Problems and Defects (CMU/SEI-92-TR-22)
For measurement sponsors:
Software Measurement for DoD Systems: Recommendations for Initial Core Measures
(CMU/SEI-92-TR-19)
Notes: KEY POINTS
Key references
SUGGESTED SCRIPT
All the checklists we have discussed in excruciating detail in these documents.

## Slide 40
In the opinion of many people in
industry, there is nothing more
important for the transaction of
business than use of operational
definitions. It could also be said
that no requirement of industry is
so much neglected.
— W. Edwards Deming, 1986

## Slide 41: General Format of Checklist
Includes Excludes Optional
Identification Section
Attribute #1
Value 1
Value 2
Value N
Attribute #2
Attribute #M
•
•
•
Notes: KEY POINTS
General format of checklists
SUGGESTED SCRIPT
All checklists have this general format
    The top has some general identification information, such as type of checklist, etc.
    This is followed by the unique attributes. For each attribute, there is a list of the specific, unique values that it can have.
    The checklist has columns where you can specify which values of the attributes to include or exclude in your count.
    The last column is an optional column that is used by to indicate which values to report as output.

## Slide 42: Hints for Constructing a Checklist
Identify the principal attributes that characterize the object we want to measure.
For each attribute, identify the values that the attribute can take on.
• Ensure that these values are both exhaustive (complete)
and mutually exclusive (don’t overlap).
Arrange the principal attributes and their values into a checklist so that values included and excluded can be explicitly identified.
Notes: KEY POINTS
Construction hints
SUGGESTED SCRIPT
Here are some useful hints for construction checklists.
    Identify the attributes and the values that the attributes can have.
    Ensure that these values are both exhaustive (complete) and mutually exclusive (non-overlapping).
    Arrange the principal attributes and their values into a checklist so that values included and excluded can be explicitly identified.

## Slide 43: Rules and Attributes Act as Filters

  
    
exclude
include
attribute 1
exclude
include
attribute 2
exclude
include
attribute N
measurement results
data request
_____
_____
_____
_____

_____

_____

data spec A:
_____

_____
_____

_____
_____

_____

definition
checklist
_____

_____

_____

_____

_____

measurement
rules
Notes: KEY POINTS
How a checklist is used to obtain a measurement result.
SUGGESTED SCRIPT
This slide is a good depiction of how the checklist is used to obtain a measurement result.
  all the attributes