## Slide 1: Implementing Goal-Driven Measurement Step 9: Planning Tasks Step 10: Develop Plans
Notes: KEY POINTS
Content of this module: Planning tasks and developing plans
SUGGESTED SCRIPT
In this module we will concentrate on identifying the processes, tasks, and infrastructure required to collect the data for constructing the identified indicators and measures.

## Slide 2: Module Objectives
Demonstrate infrastructure assessment and analysis techniques
Present implementation plan templates
At the end of the module, the student will be able to
  Identify the actions required to implement measures
  Develop action plans based on verified planning data
Notes: Key Points
  Measurement in the context of project management and SW process improvement.
  Relationship of measurement and process management.
Suggested Script
The objectives of this module are shown here.
  Put measurement in the context of software project management and software process improvement
  Describe the role of measurements in relationship to process management
  Present an overview of the uses and benefits of measuring as well as some obstacles and failures.

## Slide 3
Indicator Template
Goal ID:
Objective
Question
Inputs
Algorithm
Assumptions
Components of
good goal statements
Step : Goals
Clear articulation of the criteria you will use to decide if the goal has been met.
Step : Success Criteria
Step :
Clarify Questions
to refine the goal
Step :
Operationalize Goals
Operationalize goal statement
Step :
Decomposing Goals
Subgoals by perspective
Step : Identify the actions needed to implement your measures
Planning
Tasks
Data Elements
Task 1
Task 2
Task 3
Task n
1
2 3 4 5
50
Y
Y
Y
N
N
Y
Y
Y
Y
Step : Identify the data elements
Data
Elements
Size
Defects
Avail
Source
+
0
-
0
+
- -
QA
CM
?
Etc.
•
•
Verification and action plans
Step :
Strategies & Activities
Step : Success Indicators
Postulate Success Indicators
Step : Prepare a plan
Indicator Template
1
2
3
5
6
4
7
8
9
10
Workshop Steps
Notes: KEY POINTS
Shows where step 7 lies in the 10 step workshop
SUGGESTED SCRIPT
  Shown here are the 10 steps in the workshop.
  We are in step 9 where we will identify the actions needed to implement the measures or data elements required to construct the indicator.
  We started out with some broad goals, then asked a number of clarifying questions.
  Then we refined our goal statement, developed a number of subgoals related to the different perspectives, and operationalized the goal statement.
  In Step 5 we developed a clear articulation of the criteria to use to decide if the goal has been met, and from the criteria we postulated a number of success indicators.
  We then developed some indicators and identified the measures required to construct each indicator. Also, we made an initial assessment of the data element’s availability and where it could be found.

## Slide 4: What We Have So Far
Reporting
Periods
Total
SLOC
Planned
Actual
Weeks
Number
Module
Trouble Reports
Analysis
Success
Progress
Size
Effort
Defects
Data Elements
Required
Cross Reference Matrix
a
b
c
d
e
X
X
X
X
X
X
X
X
X
X
Indicators
X
Success
Analysis
Progress
Availability
+
0
-
Source
QA
CM
QA
Definition
Checklist

## Slide 5: Step 9 : Infrastructure Assessment
Analysis process
Define the data
Define the collection process
Define storage and access
An action item checklist
Planning task matrix
Prioritize the work
Etc.
What we still need
What we have so far
Data
Elements
Size
Defects
Avail
Source
+
0
-
QA
CM
Etc.
Notes: KEY POINTS
Step 9 deals with infrastructure assessment
SUGGESTED SCRIPT
Step 9 deals with infrastructure assessment.
  In previous steps we determined the data elements required to construct the indicators and made a determination as to availability and source.
  We still need information on other items as shown on the slide.
  [Go over some of items in the box.]
    How/where should this data be stored?
    How will it be accessed?
    Who will analyze and report the data?
    Who will use the data?
    What tools are available?
    etc.

## Slide 6: Implementing a Measurement Process: Getting Started-Analysis
Analysis—ask questions like these:
  What existing processes can be used to satisfy our data requirements? What new or additional processes are needed?
  What data elements are required for my goal-driven measures?
  Which ones are collected now?
  How are they collected?
  How are the data elements stored and reported?
Assessing what we have and what is missing
Notes: INSTRUCTORS NOTES
KEY POINTS
  Infrastructure questions – Getting started Analysis: Assessing what we have
  What we have and what we need
SUGGEST SCRIPT
  The first thing we may want to do is to analysis and assessing what we currently have
  The type of questions we can ask are:
    What data elements are required for my goal-driven measures? The cross reference array will help us address this question.
    “Which ones are collected now?” will help us identify the those that are not collect now.
    How are they collected?
    What are the processes that provide the data?
    How are the data elements stored and reported?
    Etc.
  Questions like these will help us assess the current infrastructure of the organization

## Slide 7: Tasks for Defining the Data and the Measurement Processes
Define the data required.
Create procedures for data collection and recording.
Design forms for collecting and recording data.
Define how the data are to be stored and accessed.
Determine who will collect, store, and access the data.
Identify those who will use the data.
Define how the data will be analyzed and reported.
Notes: KEY POINTS
Typical tasks for defining the data and the measurement processes
SUGGESTED SCRIPT
Here are some typical tasks associated with defining the data and measurement processes.
  Define the data required—remember precise definitions of data elements are key to ensuring that there is consistency in the collection of data, so you can make sense out of the indicators.
  Create procedures for data collection and recording.
  Design forms for collecting and recording data.
    - especially important when you are going to use paper forms
  Define how the data are to be stored and accessed
    - After you have collected the data, what are you going to do with it? Are you going to let everyone have access to all of the data?
  Determine who will collect, store, and access the data.
  Identify those who will use the data.
  Define how the data will be analyzed and reported.

## Slide 8: Defining Data Storage and Access Requirements
The purpose and scope of your measurement process will determine your database requirements. Consider
  organizational level to be served
  granularity and frequency of data
  number of people with access
  need for integration of data and measurements
  measurement data definitions
Advice
  Insist on dynamic editing at data entry.
  Ensure data privacy.
Notes: KEY POINTS
Typical tasks for defining the data and the measurement processes.
SUGGESTED SCRIPT
The purpose and scope of your measurement process will determine your database requirements. You really do not need a full-blown DBMS for all applications. Depending on the size of the organization, storing the data in a spreadsheet is just fine. Some things you should consider before deciding your database requirements are:
  - organizational level to be served
  - granularity and frequency of data
  - number of people with access: will only a very few people have access to the data or will everybody in the organization have access?
  - need for integration of data and measurements
  - measurement data definitions: where are you going to store the data definitions so it can be readily obtained by users of the data?

## Slide 9: Access - Public and Private
Source: Robert Grady, “Practical Software Metrics for Project Management and Process Improvement”
defect rates (by individual) defect rates (team) defect rates (by project)
defect rates (by module) module size size (by product)
defect rates (development) estimated module size effort (by project)
number of compiles number of re-inspections calendar times
defects per module defects per module
(prerelease) (post-release)
effort per defect (average)
Individual Project Team Organization
Notes: KEY POINTS
Typical examples of how experienced project managers believe that public and private data should be used.
SUGGESTED SCRIPT
This figure shows typical examples of how experienced project managers believe that public and private data should be used.
Individual are particularly sensitive to defect data. Defect data is one common example of data that people prefer to be private. People just don’t like to find out that they did something wrong, and hate it even more when other people also know (and fear that the data may be misused). Remember, at the beginning of the course we listed a number of ways that measurement programs fail. We mentioned that one of the best way to kill a measurement program is for measurement data be used to evaluate people.
Project teams are also sensitive to defect data. When reporting status information on a specific project team, only the rollup information is provided and not the name of the individual who made the error. Similarly, at the organization level, only rollup information for all the projects should be briefed during status reports.

## Slide 10: An Action Item Checklist—1
Define the data elements.
Define the data collection procedure.
Define how the data are to be stored and how the data will be accessed
Create forms and procedures for collecting and recording the data
Prepare a process guide for collecting the data
Assign responsibility for collecting the data and entering it into the database
Notes: KEY POINTS
Action item checklist entries
SUGGESTED SCRIPT
We have compiled some typical tasks that must be accomplished to collect and process the data elements/measures required to construct the indicators.
These tasks include:
  Define the data element: We discussed earlier the importance of having precisely defined data elements.
  Define the frequencies of collection and the points in the process where measurements will be made: You need to specify how often and where in the process will you collect the data.
  Define the timelines required for moving measurement results from the points of collection to databases or users: You need to specify how soon the data will be stored in the databases so that users can get use it.
  Create forms and procedures for collecting and recording the data: For those who are collecting the data manually, you need to create some forms as well as procedures for collecting and recording the data.

## Slide 11: An Action Item Checklist—2
Define how the data will be analyzed.
Define how the data will be reported.
Prepare a process guide for analyzing and reporting the data.
Assign responsibility for analyzing and reporting the data.
Identify the supporting tools that must be developed or acquired to help you automate and administer the process
Notes: KEY POINTS
Action item checklist entries
SUGGESTED SCRIPT
We have compiled some typical tasks that must be accomplished to collect and process the data elements/measures required to construct the indicators.
These tasks include:
  Define the data element: We discussed earlier the importance of having precisely defined data elements.
  Define the frequencies of collection and the points in the process where measurements will be made: You need to specify how often and where in the process will you collect the data.
  Define the timelines required for moving measurement results from the points of collection to databases or users: You need to specify how soon the data will be stored in the databases so that users can get use it.
  Create forms and procedures for collecting and recording the data: For those who are collecting the data manually, you need to create some forms as well as procedures for collecting and recording the data.

## Slide 12: Identify Actions Needed to Implement Your Measures
Reporting
Periods
Total
SLOC
Planned
Actual
Weeks
Number
Module
Trouble Reports
a
b
c
Indicators
List of
data elements
1 2 3 4 5 6
Data Element
Data element defined
Collection procedure definition
Collection frequency definition
Etc.
Planning Tasks
Available source
1
2
3
4
5
6
a = Success indicators
b = Progress indicators
c= Analysis indicators
Notes: KEY POINTS
General overview from indicators to planning tasks.
SUGGESTED SCRIPT
Shown here is a general overview of where we have been and where we are going.
  We postulated success, progress, and analysis indicators.
  We developed a list of the data elements (measures) required to construct each indicator.
  For each identified data element, we made an assessment to determine if that data element was available, and where (source)
  We also listed a number of planning tasks.
  Now we will make an assessment to determine if each task has been accomplished for each data element .

## Slide 13: Planning Task Matrix
Data element
Typical Planning tasks
1
2
3
4
5
6
7
Data elements defined
Data collection procedure defined
How data are to be stored and
accessed defined
Data collection forms defined
Responsibility for collecting and
Process guide for collecting the
data prepared.
How the data will be analyzed defined
How the data to be reported defined
Responsibility for analyzing and
Supporting tools identified and made
available
Process guide for analyzing and
reporting the data prepared
Y
N
60%
Not
Doc’d
Y ?
50%
N
N
N
Not
Doc’d
Not
Doc’d
60%
30%
N
N
N
N
N
N
N
Y
N
N
N
N
N
N
N
N
N
N
reporting the data assigned
entering the data assigned
Notes: KEY POINTS
Completing the planning task matrix
SUGGESTED SCRIPT
A partially completed planning task matrix is shown here.
On the Y axis is a list of typical planning tasks. These tasks must be tailored for a specific organization.
On the X axis, is the list of data elements required to construct the indicators.
For each planning task, an assessment is made if the task has been accomplished
Let’s look at the first planning task (data elements defined): “yes” for data element 1, “no” for data element 2, “60%” for 3, and “not documented for 4.”
Similarly an assessment is made for each tasks and data element

## Slide 14: Prioritization of Work
In between
Put off until later
Can start immediately
1
2
3
4
5
6
7
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Y
Not
Doc’d
Not
Doc’d
Not
Doc’d
Not
Doc’d
Not
Doc’d
Not
Doc’d
60%
70%
50%
90%
50%
20%
80%
50%
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
N
Y
N
N
N
Y?
N
N
N
Y
N
Y
Y
N
N
N
N
N
Y
Y
50%
50%
Y
Data element
Typical Planning tasks
Data elements defined
Data collection procedure defined
How data are to be stored and
accessed defined
Data collection forms defined
Responsibility for collecting and
Process guide for collecting the
data prepared.
How the data will be analyzed defined
How the data to be reported defined
Responsibility for analyzing and
Supporting tools identified and made
available
Process guide for analyzing and
reporting the data prepared
reporting the data assigned
entering the data assigned
Notes: KEY POINTS
Using the planning task matrix to prioritization of work.
SUGGESTED SCRIPT
Once the planning task matrix is completed it can be used to prioritize work.
    Note all the “yes” entries for data element 1 & 2. We can collect the data for these elements and start constructing the indicators associated with these data elements immediately.
    Likewise, note all the “no” entries for data elements 3, 6, & 7. We will put these off until later.
    Data element is somewhere between the yes(s) and no(s).
    To prioritize our work, we can start on 1 & 2 immediately; push off 3, 6, & 7 until later; start on 4 & 5 after 1 & 2.
One question that is probably running through your mind is “What if data Element 7 is required to construct our most important indicator?” There is no easy answer here. You can go back and postulate a new indicator or just bite the bullet and expend the resources to turn all the “no’s” to “yes’s.”

## Slide 15: Exercise 7: Planning Tasks
Notes: KEY POINTS
Exercise 7: Planning Tasks
SUGGESTED SCRIPT
As an exercise, we are going to work on planning tasks.

## Slide 16: Identify Actions Needed to Implement Your Measures
Exercise 7
Reporting
Periods
Total
SLOC
Planned
Actual
Weeks
Number
Module
Trouble Reports
a
b
c
Indicators
List of
data elements
1 2 3 4 5 6
Data Element
Data element defined
Collection procedure defined
Collection frequency defined
Etc.
Planning Tasks
Available source
1
2
3
4
5
6
a = Success indicators
b = Progress indicators
c= Analysis indicators
Notes: KEY POINTS
Location of exercise 7
SUGGESTED SCRIPT
We have identified the indicators, the data elements required to construct them, and made an assessment of the data elements’ availability and source.
In this exercise we will work on the planning tasks

## Slide 17: Directions
Review the action item checklist.
Analyze these tasks to determine if they are sufficient to obtain the required measures (data elements) for your indicators.
Modify the existing tasks and add new tasks as required.
Use the worksheet to list new or modified tasks as well as the rational why needed.
Outbrief your new and modified planning tasks.
Notes: KEY POINTS
Directions for exercise 7
SUGGESTED SCRIPT
  Review the action item checklist.
  Analyze these tasks to determine if they are sufficient to obtain the required measures (data elements) for your indicators.
  Modify the existing tasks and add new tasks as required.
  Outbrief your new and modified planning tasks.

## Slide 18: Worksheet
New or Modified Planning Task
Rationale (Why needed)
Notes: KEY POINTS
Outbriefing format
SUGGESTED SCRIPT
The format for the outbriefing is shown here.
[Hand out worksheets]
Please list the new or modified planning tasks you came up with and share your rational (why it is needed).

## Slide 19: Exercise 7: Planning Tasks Outbriefing
Notes: KEY POINTS
Outbriefing
SUGGESTED SCRIPT
  Have each group brief their results using the worksheets as a guide.
  Review the results and provide “constructive” feedback.
  Allow the other groups to ask questions, provide comments, etc.

## Slide 20: Goal-Driven Measurement Workshop
Goal(s)
Questions
Indicators
Measures
Business => Sub-Goals => Measurement
Goals
Questions
What do I want to know or learn?
Indicators
SLOC Staff-hours Trouble Reports
Definition
Checklist
Infrastructure Assessment
INDICATOR TEMPLATE
Goal
Questions
Perspective
Input/Measures
Algorithm
Assumptions
Interpretation
80
20
40
60
100
Notes: KEY POINTS
  The GQ(I)M methodology that we are using in this workshop
  Results are stored in the indicator template
SUGGESTED SCRIPT
Go over major boxes starting from the goals.
  Goals: since top-level business goals usually are very broad, we have to break them up into some more definitive subgoals. These subgoals are then operationalized into measurement goals.
  Example: A number of organizations have “customer satisfaction” as a business goal. Since this is very broad, some organizations have broken customer satisfaction into two subgoals: implemented solution and working relationship.
  Questions: Here we pose a number of questions that addresses “What do I want to know or learn?”
  Indicators: Based on the question, we will postulate indicators to address the specific questions.
  Measures: Once we have the indicators defined, we can identify the data elements or measures we need to collect to construct the indicator.
  Precise definitions: Since a specific measure may be used to construct more than 1 indicator, it is extremely important to specify a precise definition of what is collected. In this workshop we will use a definition checklist methodology to specify the definition.
  Infrastructure assessment: Since we do not want to start from scratch, we want to build on what already exists. We will look at the processes that are already in place and the measures that are currently collected to identify the holes.
  Indicator template: Based on experiences with a number of organizations, we found it is very advantageous to store information from the GQIM methodology in a template which we will describe later. During the workshop, the output from these major boxes is stored in an indicator template.
TRANSITION
The next slide will show some more details on the indicator template

## Slide 21: Indicator Template Documents the why, what, who, when, where, and how.
Metrics
Handbook
Completed indicator templates are the output of GQ(I)M work.
INDICATOR TEMPLATE
Objective
Questions
Visual Display
Interpretation
Evolution
Assumptions
X-reference
Probing Questions
Input(s)
Data Elements
Responsibility
for Reporting
Form(s)
Algorithm
80
20
40
60
100
Measurement Goal #
_____:
Perspective
Notes: KEY POINTS
  Attributes of the template
  Completed indicator templates are the output of the GQ(I)M work
  The template documents the why, what, who, when, where, how, etc. of each indicator
SUGGESTED SCRIPT
Some of the attributes of the indicator template are shown here
[Go over the components/attributes of the indicator template]
  Objective: What is the objective of the indicator?
  Questions: What questions or insight are we trying to obtain via the indicator?
  Visual display: What does the indicator look like?
  Perspective: For whom is this indicator intended?
  Input(s): What measures do I need to collect to be able to construct the indicator, who is supposed to collect them, etc.?
  Algorithm: What is the algorithm that will be used to transform the measures collected into a data point on the graph?
  Assumptions: A list of the assumptions
  Interpretation: An aid in interpreting the display
  Others: there are a number of other components that have been collected by some organizations
  Complete templates are collected in a metric handbook.
Even though “Software Engineering Institute” is chiseled in stone in front of our building, these components of the indicator template are not. Organizations have tailored the components by adding, deleting, and/or modifying components to better meet their needs.

## Slide 22: Modified Indicator Template
X-reference
Interpretation
Evolution
Assumptions
Probing Questions
Algorithm
Analysis
Feedback Guidelines
Objective
Questions
Visual Display
Input(s)
Data Elements
Responsibility
for Reporting
Form(s)
Definitions
Data Collection
How
When/How Often
By Whom
Data Reporting
By/To Whom
Indicator Name/Title
How Often
Date
Perspective
Data Storage
Where
How
Security
Notes: KEY POINTS
Attributes of a modified template
SUGGESTED SCRIPT
  The previous was an example of a complete template from a specific organization.
  We have used this modified template to document indicators for a large number of organizations.
  The attributes in blue were items that other organizations have found very useful and were added to the template. Things that were added were:
    Definitions: The definition of the data element required to construct the indicator. For example, for SLOC (source lines of code), the definition may be a checklist that specifies what is counted and not counted to determine the size of the product. Also we have seen that this field may be a pointer where the definition may be found.
    Data Collection Area: A number of additional fields were added. How, when/how often, by whom
    Data Reporting Area: By/to whom and how often was added
    Data Storage Area: This entire section is new
    Analysis: Some organizations added a section where the analysis of the indicator is described
    Feedback Guidance: Just a pointer to the keeper of the template if additional modifications are desired
The bottom line => modify the template by adding, modifying or subtracting attributes on the template to better serve the needs of your organization.

## Slide 23: Exercise 8: Indicator Template
Notes: KEY POINTS
Exercise 7: Planning Tasks
SUGGESTED SCRIPT
As an exercise, we are going to work on planning tasks.

## Slide 24: Directions
Break up into your assigned teams.
Review the indicators.
Use the Indicator Template as a guide, develop an indicator template for your organization. Add and define any new attributes as required.
Select one of your indicators and fill out your indicator template.
Outbrief your indicator template.

## Slide 25: Exercise 8: Indicator Template Outbriefing
Notes: KEY POINTS
Outbriefing
SUGGESTED SCRIPT
  Have each group brief their results using the worksheets as a guide.
  Review the results and provide “constructive” feedback.
  Allow the other groups to ask questions, provide comments, etc.

## Slide 26
Indicator Template
Goal ID:
Objective
Question
Inputs
Algorithm
Assumptions
Components of
good goal statements
Step : Goals
Clear articulation of the criteria you will use to decide if the goal has been met.
Step : Success Criteria
Step :
Clarify Questions
to refine the goal
Step :
Operationalize Goals
Operationalize goal statement
Step :
Decomposing Goals
Subgoals by perspective
Step : Identify the actions needed to implement your measures
Planning
Tasks
Data Elements
Task 1
Task 2
Task 3
Task n
1
2 3 4 5
50
Y
Y
Y
N
N
Y
Y
Y
Y
Step : Identify the data elements
Data
Elements
Size
Defects
Avail
Source
+
0
-
0
+
- -
QA
CM
?
Etc.
•
•
Verification and action plans
Step :
Strategies & Activities
Step : Success Indicators
Postulate Success Indicators
Step : Prepare a plan
Indicator Template
1
2
3
5
6
4
7
8
9
10
Workshop Steps
Notes: KEY POINTS
Shows where step 10 lies in the workshop
SUGGESTED SCRIPT
Shown here are the 10 steps in the workshop.
  We started out with some broad goals, asked a number of clarifying questions, and refined our goal statement. Then we developed a number of subgoals related to the different perspectives, operationalized the goal statement, and in Step 5 we developed a clear articulation of the criteria used to decide if the goal has been met. From the criteria we postulated a number of success indicators. We then developed some success indicators and came up with some strategies and activities required to implement our goals.
  In Step 8 we identified the measures/data elements we need to obtain to be able to construct the displays. We also assessed the availability and location of the data elements.
  In step 9 we identified the actions needed to implement the measures or data elements required to construct the indicators.
  This is Step 10. We will build on the information we obtained in the previous steps and prepare a measurement implementation plan.

## Slide 27: Step 10 : Develop Plans
Task 10
Analysis &
Diagnosis
Verification
Planning
Tasks
Data Elements
Task 1
Task 2
Task 3
Task n
1
2 3 4 5
50
Y
Y
Y
N
N
Y
Y
Y
Y
Planning
Tasks
Data Elements
Task 1
Task 2
Task 3
Task n
1
2 3 4 5
Planning Task Matrix
Y
Y
Y
N
Y
Management Team
Improvement Team
SUCCESS CRITERIA
BUSINESS GOALS
Goal-Driven Measurement Workshop
Develop Strategies, Tasks
- Progress Indicators
- Analysis Indicators
Action Plans
APPROVAL OF SUCCESS INDICATORS
Notes: KEY POINTS
Verification of contents of arrays constructed during the workshop
    The management team is usually involved when working with the business goals, success criteria, and success indicators.
    The improvement team is typically involved with determining the progress and analysis indicators through filling out the task planning matrix and developing action plans.
SUGGESTED SCRIPT
Step 10 is most often done when we do this workshop at a customers site.
  Here we verify that the information is correct in the arrays that were constructed in the workshop.
  You will probably find what you thought was available and where it was located my be very different when you actually go out and check.
  After the planning task matrix has been corrected and modified, the holes can be determined and action plans can be formulated.
  Can also point out
    - the management team is usually involved in determining the business goals, their success criteria, and success indicators
    The improvement team works on the progress and analysis indicators as well as filling out the various arrays
SUGGESTED SCRIPT Version 2
Step 10 comes into play when executing this workshop at a customer’s site. Here is where we verify the contents of the different arrays constructed during the workshop. In our experience we have found that there is a big difference in what we thought was available and what actually is available. For each data element, you need to go out and actually check if it is available where you thought it would be. You may be surprised. As the accuracy of the entries in the arrays is verified, you will probably have to modify your assessment. In some cases you may have to come up with a new indicator for the data element to construct because your original indicator was not available and impossible to obtain. Once all the entries in the arrays have been verified, the holes (“N”s in the task planning array) can be easily identified and action plans can be written to address these deficiencies.

## Slide 28: SW Measurement Implementation Plan Template 1
Objective
Description
  Background
  Goals
  Scope
  Relationship to other software improvement efforts
  Relationship to other functional activities
Implementation
  Activities, products, and tasks
  Schedule
  Resources
  Responsibilities
  Measurement and monitoring
  Assumptions
  Risk management
Sustained Operation
Appendixes
  Indicator templates
Ref: Goal-Driven Software Measurement: A Guidebook, Pg 96-98
Notes: KEY POINTS
Measurement implementation plan template
SUGGESTED SCRIPT
The contents of a typical measurement implementation plan are shown here.
    It starts of with the “objective.” Here you will find a description of the objective of this plan. What are you trying to accomplish?
    The “description” section has a number of sub-components as shown. Here we document the goals, scope, and the relationship to other improvement efforts and other functional activities.
    The “implementation” section is also subdivided into a number of sub-components. Here we document everything related to the implementation, such as the schedule, the resources that are required, and the assumptions.
    Note that in the appendix we have the filled-out indicator templates for the indicators.

## Slide 29: SW Measurement Implementation Plan Template 2
Introduction
  Overview
  Description
Background
Goals
Scope
Relationship to other software process improvement efforts
Approach for implementation
  Pilot projects
  Broad implementation
  Comprehensive measurement program
  Revisions to regulations, policies, procedures, and practices
  Training issues
  Measurement data storage issues
Assumptions
Risks
Notes: KEY POINTS
Measurement implementation plan template
SUGGESTED SCRIPT
Shown here is another template for an implementation plan. This template has additional sections.
    The “Approach for implementation” section has a number of key subsections which are not addressed to this level of detail in the previous template.

## Slide 30: SW Measurement Implementation Plan Template 2 (continued)
Dependencies
Resources/Responsibilities
Work Breakdown Structure
  Assign responsibility
  Define the measurement program
  Identify related and current efforts
  Identify measurement best practices of Industry and government
  Identify and define initial measures to collect, collection process, analysis process, reporting process, and evolution process
  Approve the set of measures
  Prepare and conduct initial pilot projects
  Implement the software measures/measurement process organization-wide
  Seek tools to aid in automation data collection and analysis
  Create a measurement repository/database for storing data
  Establish a training class in software measurement
Notes: KEY POINTS
Measurement implementation plan template
SUGGESTED SCRIPT
Note that this template also has information pertaining to the “work breakdown structure.”
[Mention some of them.]

## Slide 31: SW Measurement Implementation Plan Template 2 (continued)
  Publicize success stories and lessons learned
  Revise regulations, policies, procedures, and practices
  Obtain feedback and continuously improve and evolve the measurement processes
Schedule
Status/Monitoring
Appendixes
  Indicator Templates
Notes: KEY POINTS
Measurement implementation plan template
SUGGESTED SCRIPT
Just like the first template, this template also has the completed indicator templates attached in the appendix.

## Slide 32: Getting Started—1
Assign responsibility.
Define the measurement program objectives.
Identify related and current improvement efforts.
Identify measurement best practices.
Identify/define initial measures to collect and the collection process, analysis process, reporting process, and evolution process.
Adapted from Software Metrics: Establishing a Company-Wide Program by Grady & Caswell
Notes: KEY POINTS
Advice in getting started
SUGGESTED SCRIPT
Here is some general advice for getting started in implementing a measurement program.
    Assign responsibility. Put someone in charge. If no one is in charge, most likely nothing will get done.
    Define the measurement program objectives. Specify up front the objective of the measurement program.
    Identify related and current improvement efforts. Build on or take advantage of other things going on in the organization. Why redo something that has already been accomplished?
    Identify measurement best practices. This will give you a target to shoot for.
    Identify/define initial measures to collect, collection process, analysis process, reporting process, and evolution process. Identify and define everything you need to know to implement your measures. A number of these are addressed when you complete the indicator template.

## Slide 33: Getting Started—2
Obtain approval of the initial set of measures and collection of these measures.
Prepare and conduct initial pilot projects.
Implement the software measures/measurement process organization-wide.
Seek tools to aid in automatic data collection and analysis.
Create a measurement repository/database for storing data.
Adapted from Software Metrics: Establishing a Company-Wide Program by Grady & Caswell
Notes: KEY POINTS
Advice in getting started
SUGGESTED SCRIPT
Some other good advice.
    Obtain approval of the initial set of measures and collection of these measures: obtain approval from management. Without management approval, success may be impossible.
    Prepare and conduct initial pilot projects: pilots are a good place to wring out any problems. I’d rather find and correct any problems during a pilot than when rolling out the measurement program company wide.
    Implement the software measures/measurement process organization-wide.
    Seek tools to aid in automatic data collection and analysis: tools are good. Too many errors can creep in when collecting data manually.
    Create a measurement repository/database for storing data: store the data in a database to simplify the analysis of the data, as well as for future use.

## Slide 34: Getting Started—3
Establish training classes in software measurement.
Publicize success stories and lessons learned.
Revise organization regulations, policies, procedures, and practices.
Obtain feedback.
Continuously improve and evolve the measurement process.
Adapted from Software Metrics: Establishing a Company-Wide Program by Grady & Caswell
Notes: KEY POINTS
Advice in getting started
SUGGESTED SCRIPT
  Establish training classes in software measurement. Training classes will address the concerns of the staff and are a good mechanism to communicate just what you are trying to accomplish.
  Publicize success stories and lessons learned. Start small and build on success. Success stories may entice others to follow and implement a measurement program in their environment.
  Revise organization regulations, policies, procedures, and practices. Regulations, policies, and so forth will have to be reviewed and modified.
  Obtain feedback. Your organization has some very bright people, use their talent and insight for improvement.
  Continuously improve and evolve the measurement process. Remember this is not a one shot deal.

## Slide 35: A Piloting Strategy
1. Define the measurement approach.
2. Identify pilot projects or activities.
3. Plan the implementation.
4. Conduct the pilots:
  brief stakeholders
  provide training
  implement and support the measurement activity
  evaluate the results and refine the approach
Conduct additional pilots until the measurement approach has stabilized.
6. Move to broad-scale implementation.
Notes: KEY POINTS
Piloting strategy
  SUGGESTED SCRIPT
Pilots are good. They allow you to wring out all the problems before implementing something company-wide. Some things to keep in mind about pilots are listed below.
    Define the measurement approach
    Identify pilot projects or activities
    Plan the implementation
  4. Conduct the pilots
      brief stakeholders
      provide training
      implement and support the measurement activity
      evaluate the results and refine the approach
  5. Conduct additional pilots until the measurement approach has stabilized. You may need additional pilots to make sure everything works properly.
  6. Move to broad-scale implementation. If the pilots come out successfully, then role out to a broad-scale implementation.

## Slide 36: Iterative Development of Indicators
Indicator development
Continuous Improvement
Fill out indicator templates
Conduct measurement workshop
Modify
definitions
and procedures
Collect &
analyze
feedback
Plan
changes
Refine indicators
Reviews with customers and sponsors
Deploy
and execute
pilot
program
Notes: KEY POINTS
Iterative development
SUGGESTED SCRIPT
Identifying the indicators for your organization is not a one shot deal. It is a continuous process as illustrated by this slide.
  The initial indicators are identified via a workshop just like the one you are attending.
  Everything you need to know about the indicators is documented in the indicator specification template.
  It is always a good idea to review these indicators with your customers and sponsor.
  You can then deploy these indicators in a pilot to wring out any problems.
  Data is collected during the deployment that can be analyzed and lessons learned for improvements are colleted.
  You may find out that some of the definitions and procedures have to be modified.
  Due to these modifications, the current plans may have to be modified.
  These new modifications are then deployed and executed. This starts the loop over again.

## Slide 37: Summary
Software measurement must not be a strategy unto itself.
To be effective, software measurement should be integrated with an overall strategy for software process improvement.
Design a consistent measurement process that
• is linked to organizational goals and objectives
• includes clearly communicated
definitions
• continuously evolves
Start small, with common goals and issues, and test the designed process before broad use.
Notes: KEY POINTS
Summary comments
SUGGESTED SCRIPT
  Software measurement must not be a strategy unto itself.
  To be effective, software measurement should be integrated with an overall strategy for software process improvement.
  Design a consistent measurement process that
    is linked to organizational goals and objectives
    includes clearly communicated definitions
    continuously evolves
  Start small, with common goals and issues, and test the designed process before broad use.

## Slide 38: Two Old SEI Proverbs
If all you want is a number, any number will do.
If you don’t know what your numbers represent, no number will help.
Notes: KEY POINTS
Two SEI proverbs
SUGGESTED SCRIPT
  If all you want is a number, any number will do.
  If you don’t know what your numbers represent, no number will help.

## Slide 39: Questions or Clarification Items?
Notes: KEY POINTS
Ask for questions

## Slide 40: General SEI Information
SEI Customer Relations +1 (412) 268-5800
SEI FAX number +1 (412) 268-5758
Internet Address
customer-relations@sei.cmu.edu
Mailing Address
Customer Relations
Software Engineering Institute
Carnegie Mellon University
4500 Fifth Avenue
Pittsburgh, PA 15213-3890
Notes: KEY POINTS
  Contact information
SUGGESTED SCRIPT